## Slide 1: Interim Joint Committee on General Government, Finance, Personnel, and Public Retirement
Updates on Program Status ARPA Drinking Water and Wastewater Infrastructure Fund and the Water Management Assistance Fund
As of June 30, 2023

## Slide 2: ARPA Drinking Water and Wastewater Infrastructure Fund Cleaner Water Program as of 6/30/2023

## Slide 3: Appropriation History
Cleaner Water Program – Round 1
Appropriated in the 2021 Regular Session of the General Assembly (SB 36) to the Kentucky Infrastructure Authority to administer the program
$250 million
  $150,000,000 County Allocation
  $50,000,000 unserved/consent decree
  $49,925,000 supplemental
  $75,000 administration
Cleaner Water Program – Round 2
Appropriated in the 2022 Regular Session of the General Assembly (HB 1) to the Kentucky Infrastructure Authority to administer the program
$250 million
  $249,925,000 County Allocation
  $75,000 administration

## Slide 4: CWP Highlights
Funding Provided through the American Rescue Plan Act – State Fiscal Recovery Fund
Projects Selected by Local Consensus
Grants Paid on a Reimbursement Basis
Grant Funds must be obligated by December 31, 2024
Grant Funds must be spent by December 31, 2026

## Slide 5: CWP Funding Commitments - $500 Million
Cleaner Water Program
County Allocation (R1)
Consent Decree (R1)
Drinking Water (R1)
County Allocation (R2)
Supplemental Available (R1 / R2) ~$45M
Funds Committed
$150,000,000
$20,000,000
$30,000,000
$249,925,000
Funds to be Committed
10% of Original Project Grant Award

## Slide 6: Supplemental Pool Funding
Supplemental Pool to be used to supplement a project grant for a project whose cost is in excess of a county's allocation amount from both Round 1 and Round 2

## Slide 7: CWP Statistics – 889 Grants
Round 1 Update
  406 grants
  214 Assistance Agreements
  107 drawn funds ($18,475,700)
  29 completed
  38 No Response Yet
Round 2 Update
  483 grants
  62 Assistance Agreements
  0 drawn funds
  0 completed
  178 No Response Yet
  Zoom meetings to start early November 2023 for non-responsive grantees. Some grants may be requested to be reassigned by local consensus if no forward progress by December 2023.

## Slide 8: Water Management Assistance Fund as of 6/30/2023

## Slide 9: Appropriation History
Appropriated in the 2022 Regular Session of the General Assembly (HB 758) from the General Fund to the Kentucky Infrastructure Authority to administer the program
$10 million –to provide financial assistance for both capital and non-capital expenses for governmental agencies that provide public drinking water or wastewater services and are considered financially at risk

## Slide 10: WMAF Highlights
Develop technical, operational, and maintenance resources
Improve planning, maintenance, and management
Correct technical, operational, and financial deficiencies
Repay existing debt service, excessive maintenance costs, and fines or penalties

## Slide 11: WMAF Updates
Working with Kentucky Rural Water Association to establish equitable criteria
  Criteria under consideration (not limited to): MHI of the system, rates as a percentage of MHI (affordability), water loss, ability/willingness to consider regional solutions, environmental sanctions (agreed orders, notices of violation from Division of Water)
Currently working with 4 distressed utilities that could directly benefit from funding under the new program.
Evaluating this funding source with other available funding sources to get best bang for the buck

## Slide 12: Questions ?
Milward Dedman
Deputy Executive Director
milward.dedman@ky.gov