## Slide 1: KAVIS Program Update
Transportation Committee
Presentation by Heather Stout,
January 30, 2024

## Slide 2: Background
Kentucky Automated Vehicle Information System (KAVIS) - vehicle registration and titling systems modernization
Replaced legacy mainframe system (AVIS) implemented in 1978.
The 4th attempt at modernizing AVIS.
KAVIS is a custom Microsoft .NET solution developed in-house at KYTC.
KAVIS was developed to produce a consistent experience for the customers and users.
The final implementation of KAVIS replaced all AVIS functionality.
The insurance system remains on the mainframe.

## Slide 3: History of Success
Implemented
Print on Demand Decal & Real Time Scanning - May 2015
Web Renewal Enhancement Phases (2015 and 2016)
Disabled Placard-Complete January 2016
State-Wide Point of Sale Solution-Complete March 2018
Vehicle Foundation – Boats July 2019
Decommission and Implement Inventory Solution-July 2021
Implement Flat Plate Solution-July 2021
All Vehicles-January 2024

## Slide 4: KAVIS is a Complex Project
Largest modernization in Kentucky’s history
Generational change to process and technology
250 million records migrated
45 years of code modernized
Impact to every vehicle owner in the state
All related vehicle and tax legislation reviewed and incorporated
A vast user base of MVL, Clerks, PVAs, law enforcement, dealer commission, dealers, etc

## Slide 5: Expectations during and after cutover
Clerk offices closed to public
  December 29th through January 8th, opened incrementally through January 16th.
Wait times extended
  Backlog of work from closure
Learning curve
  Process and procedure changes
  Engagement from all offices was not the same
System issues
  Expected as some issues can’t be identified in “pre-launch” test environment

## Slide 6
2023
October
November
December
January
Development Effort
Analysis, Design, Develop, Deliver
Incremental delivery for user acceptance and testing
Training
Clerk/User Training
User Acceptance Testing
Solution testing
November 2023
Cutover
Turn off AVIS
January 2024
Performance Testing
Load/Performance
Continuous Education/Training
Stabilization
Stabilization and Acclimation
February
2024
Production Readiness
Public Awareness

## Slide 7: Post Go-Live Implementation Details
System Live for 16 Business Days
  Full participation for 11 business days
The KAVIS team has been averaging 12-16+ hour work days for all of January
COT and KYTC have monitored and adjusted servers and code for improved performance in real-time
KAVIS team members offered in-person technical assistance, training in large offices
KAVIS and MVL staff answer questions daily via live chat, calls and emails.
  At this time, 90% of the questions are “How do I” questions
Resolved multiple issues quickly with daily fixes
Over 23,000 plate data points and only 6 reported issues – Amazing!
Over 250,000 Registration and Title Actions have occurred
Over 180,000 Checkouts in the shopping cart

## Slide 8: Implementation Success
Replaced a 45-year-old system that was difficult to support
Faster transaction reporting, intuitive interface
Supports more enhancements, like keeping license plate and offering new special license plates
Extensive validations/guardrails are built into the application to ensure transactions are correct and data remains clean
Merges customer records for a more seamless experience
Identifies uncollected revenue for the state
Sets the stage for expanded services
Improves the identification of fraudulent activity
Enables greatly improved data analysis and information

## Slide 9: Proof of Progress
January 2023 – Average Daily Collections
$5.3 million
Last 5 days $6,221,934 1/22/2024
$6,462,633 1/23/2024
$6,293,074 1/24/2024
$6,898,726 1/25/2024
$7,587,487 1/26/2024
On day 6 of full county participation, KAVIS collected more revenue than the average daily collections in January 2023.

## Slide 10: Thank you.