## Slide 1: Capital Planning Advisory Board 2026-2032 Six Year Capital Plan Overview July 9, 2025

## Slide 3: Completed Projects
Exum Athletic Center
Blazer Library
Carver Hall – Academics
Jordan Building – Facilities
The Halls – Residence Hall
McCullin Hall – Residence Hall
Roof Projects
  Hume Hall
  Walkway Improvements & Misc. Repairs (Phase I)
  Bell Gym Exterior Stairs
  Shauntee Hall – HVAC Replacement
  Exum Athletic Center – Interior Renovations
  Bradford Hall – Academic Interior Renovations
Campus Renovations
Residence Hall
Combs Hall (106 Beds)
Note: Campus Master Plan – Completed in 2023

## Slide 4: Combs Hall –Renovation

## Slide 5: Blazer Library Renovation

## Slide 6: Walkways and Site Improvements Phase I

## Slide 7: Bell Gymnasium Floors and Windows

## Slide 8: Priority 1 - Health Sciences Center - Design
KSU’s School of Nursing is poised to grow exponentially with the further development of present and new academic programs to help in making America healthy again.
The proposed multipurpose and functional space will include:
Modern classrooms and conference space
Learning laboratory (virtual hospital)
Debriefing rooms
Student study spaces
Offices for faculty and staff
Laboratory spaces for:
  Nutrition
  Research on chronic diseases
  General research in agriculture

## Slide 9: Current Projects
Roof Pool
Residence Halls
  Chandler Hall: (Construction) - completion expected June 2026
  Hunter Hall Renovation: (Design) - completion expected January 2027
  Kentucky Hall Renovation: (Design) - completion June 2027
  McCullin Hall Exterior Repairs: (Design/Bid) - construction will occur Fall 2025
  Elevator Repairs - McCullin & Young Halls: (Design/Bid) - completion expected May 2026
  Bradford Hall: (Construction) - Substantial completion Fall 2025
  Academic Services Building: (Bidding) - Substantial completion July 2026
  Campus Wide HVAC Replacement: (Programming)
  Door Access Controls upgrade for Lockdown and system improvements: (Construction) - Implementation expected Fall 2025
HVAC & System Upgrades

## Slide 10: Current Projects - cont’d
Campus Renovations:
  Walkway Improvements & Misc. Repairs (Phase II): (Design) - Completed Spring 2026
  Bell Gym Renovations: (Construction) - Completed Fall 2025
  Rosenwald Center - HVAC Replacement: (Construction) - Completed October 2025
  Exum Athletic Center - Exterior Renovations: (Bidding) - Completed April 2026
  Bradford Hall - Exterior Windows Renovations: (Construction) - Completed March 2026
  Academic Service Building - Exterior Windows Renovations: (Bidding) - Completed March 2026

## Slide 11: Future Priority and Asset Preservation Projects -
Health Sciences Center Construction - $54M
STEM Academics Building
Asset Preservation Projects:
  The Halls Renovation (321 beds)
  Shauntee Hall Renovations
  Carver Hall – Academics
  Walkway Improvements & Misc. Repairs (Phase III)
  Campus Wide Asphalt Repair and Resurfacing
  Jackson Hall Interior Renovation
  Chappell Hall Interior Renovations
  Campus Wide HVAC/systems Replacement & Upgrades Implementation

## Slide 12: Bradford Hall and Hume Hall Roof Projects

## Slide 13: Thank your for time and attention
Questions?