## Slide 1
Progress Report Interim Joint Committee on Transportation
Royce Meredith, KYTC Program Manager
Date: August 6, 2018 :
BRIDGING KENTUCKY
Restore | Renew | Replace

## Slide 2
Date:
Program Overview
Estimated $700 million over six years
Rehabilitate, repair, or replace more than 1,000 critical structures
Deliver all bridges for construction by 2024
Major Impact
BRIDGING KENTUCKY
Restore | Renew | Replace
$700M
1,000 bridges
6 years

## Slide 3
Date:
Program Overview
BRIDGING KENTUCKY
Restore | Renew | Replace
Chart: KYTC Bridge Spending 2018-20 biennium
| Bridging Kentucky | Complex Bridges | Maintenance
Biennium Budget | 340000000 | 60000000 | 148000000

## Slide 4
Date:
Program Overview
Bridges in all 120 counties
Distributed across the Commonwealth
Focus on bridges in biennium
Statewide Initiative
BRIDGING KENTUCKY
Restore | Renew | Replace
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 5
Date:
Progress to Date
Assembled strong team
Quick-start, 120-day plan
Setting up program and systems
Starting evaluations simultaneously
Building the Program
BRIDGING KENTUCKY
Restore | Renew | Replace

## Slide 6
Date:
Progress to Date
Screening / evaluating bridges
Using data-driven, life-cycle cost approach
Determining rehabs vs. replacements
Industry forums
Preparing for Construction
BRIDGING KENTUCKY
Restore | Renew | Replace
“We’re not going to rehab a bridge that should be replaced, and we’re not going to replace a bridge that should be rehabbed.”

## Slide 7
Date:
Program Overview
Focus on three factors
  Budget
  Condition of structure
  Project challenges
Address closed bridges
Biennium bridges first
Prioritization
BRIDGING KENTUCKY
Restore | Renew | Replace

## Slide 8
Date:
Next steps
$340 million approved in FY 2018-19
Nearly 350 bridges
Deliver to construction in 2019-20 biennium
Biennium Bridges
BRIDGING KENTUCKY
Restore | Renew | Replace

## Slide 9
Date:
Next steps
Finalize program setup
Bridge Screening Wrapping Up
Move projects to construction
Work Starting Fast
BRIDGING KENTUCKY
Restore | Renew | Replace

## Slide 10
Date:
Next steps
Several bridges under construction
Starting rehab projects this year
Large volume of rehabs/replacements in 2019
Construction Phase
BRIDGING KENTUCKY
Restore | Renew | Replace