# A JOINT RESOLUTION establishing the additional four (4) year highway construction plan outlined in the Recommended FY 1999 - FY 2004 Six Year Road Plan presented to the 1998 General Assembly.

# WHEREAS, the statutes of the Commonwealth require a highway construction plan to be presented to the General Assembly that details those projects that will be presented for construction by the Department of Highways in future years; and

# WHEREAS, the General Assembly recognizes the importance of planning and the assurance that once projects are initiated that they are completed; and

# WHEREAS, in previous years shifting of projects has diminished the confidence of the General Assembly and the public that roads in the Six Year Road Plan will be constructed in a timely fashion; and

# WHEREAS, the first major step in assuring that road projects are planned and built in a conscientious manner is to adopt projects scheduled for funding during the biennium in the budget memorandum and the projects scheduled for funding in the last four (4) years of the road plan in a joint resolution; and

# WHEREAS, the General Assembly in adoption of this resolution is committed to working with the Department of Highways to develop a balanced and workable six (6) year road plan;

# NOW, THEREFORE,

Be it resolved by the General Assembly of the Commonwealth of Kentucky:

# Section 1.   The projects authorized by the General Assembly in this Resolution constitute the official four (4) year highway construction plan outlined in the Recommended FY 1999 - FY 2004 Six Year Road Plan presented to the 1998 General Assembly.  The following projects shall be the 2001-2004 additional four (4) year highway construction plan with project phases not scheduled for completion until after Fiscal Year 2000:

county	item #	route	fund		phase		estimate	FY

ADAIR	08-  159.00	KY-55	STP		CONSTRUCTION		$11,925,000	2001

ADAIR	08- 5005.00	KY-6172	SP		DESIGN		$35,000	2002

ADAIR	08- 5005.00	KY-6172	SP		RIGHT OF WAY		$10,000	2003

ALLEN	03-  146.11	US-231	STP		CONSTRUCTION		$7,000,000	2001

ALLEN	03-  146.40	US-231	STP		RIGHT OF WAY		$4,000,000	2001

ALLEN	03-  146.40	US-231	STP		UTILITIES		$3,500,000	2002

ALLEN	03-  146.41	US-231	STP		CONSTRUCTION		$8,000,000	2003

ANDERSON	07-  304.01	US-127	SP		RIGHT OF WAY		$1,500,000	2001

ANDERSON	07-  304.01	US-127	SP		UTILITIES		$1,000,000	2002

ANDERSON	07-  346.00	KY-44	STP		CONSTRUCTION		$2,000,000	2001

ANDERSON	07- 2008.00	BG-9002	SP		DESIGN		$60,000	2002

ANDERSON	07- 2008.00	BG-9002	SP		CONSTRUCTION		$3,750,000	2004

BALLARD	01-   23.00	I-66	NH		DESIGN		$500,000	2002

BALLARD	01-  115.00	US-60	SP		DESIGN		$750,000	2003

BALLARD	01-  185.00	US-51	NH		CONSTRUCTION		$2,500,000	2003

BARREN	03-  185.00	KY-70	KYD		CONSTRUCTION		$7,870,000	2002

BARREN	03-  192.01	-	SP		RIGHT OF WAY		$2,000,000	2002

BARREN	03-  192.01	-	SP		UTILITIES		$2,000,000	2004

BARREN	03-  192.20	-	SP		CONSTRUCTION		$10,000,000	2001

BARREN	03- 2002.00	I-65	IM		CONSTRUCTION		$2,500,000	2002

BARREN	03- 7000.00	-	SP		right of way		$1,200,000	2001

BARREN	03- 7000.00	-	SP		utilities		$800,000	2002

BATH	09-  127.00	KY-36	SP		DESIGN		$400,000	2003

BATH	09- 2001.00	I-64	IM		DESIGN		$80,000	2001

BATH	09- 2001.00	I-64	IM		CONSTRUCTION		$5,000,000	2003

BATH	09- 2002.00	I-64	IM		DESIGN		$180,000	2003

BATH	09- 5002.00	I-64	SP		DESIGN		$40,000	2001

BATH	09- 5002.00	I-64	SP		CONSTRUCTION		$400,000	2002

BATH	09- 5003.00	I-64	SP		DESIGN		$60,000	2001

BATH	09- 5003.00	I-64	SP		CONSTRUCTION		$900,000	2002

BELL	11-   57.00	US-119	NH		RIGHT OF WAY		$125,000	2001

BELL	11-   57.00	US-119	NH		UTILITIES		$60,000	2001

BELL	11-   57.00	US-119	NH		CONSTRUCTION		$2,000,000	2002

BELL	11-  135.00	KY-92	SP		DESIGN		$300,000	2002

BELL	11-  214.40	US-25E	SP		CONSTRUCTION		$1,250,000	2001

BELL	11-  214.50	US-25E	SP		CONSTRUCTION		$1,250,000	2002

BELL	11-  214.51	US-25E	SP		CONSTRUCTION		$1,250,000	2003

BELL	11-  214.52	US-25E	SP		CONSTRUCTION		$1,250,000	2004

BELL	11-  217.00	KY-66	SP		DESIGN		$40,000	2001

BELL	11-  217.00	KY-66	STP		RIGHT OF WAY		$1,500,000	2003

BELL	11- 1033.00	KY-2013	BRZ		CONSTRUCTION		$450,000	2001

BELL	11- 1034.00	KY-988	BRZ		CONSTRUCTION		$450,000	2001

BELL	11- 1044.00	CR-1212	BRZ		CONSTRUCTION		$250,000	2001

BELL	11- 1050.00	KY-1491	BRX		RIGHT OF WAY		$52,000	2002

BELL	11- 1050.00	KY-1491	BRX		UTILITIES		$10,000	2002

BOONE	06-   12.23	I-275	IM		CONSTRUCTION		$2,000,000	2001

BOONE	06-   64.01	US-42	STP		UTILITIES		$1,550,000	2001

BOONE	06-   64.01	US-42	STP		CONSTRUCTION		$8,000,000	2002

BOONE	06-  101.00	KY-536	SAF		CONSTRUCTION		$3,600,000	2001

BOONE	06-  116.00	-	SP		CONSTRUCTION		$1,400,000	2001

BOONE	06-  146.00	-	SP		CONSTRUCTION		$500,000	2001

BOONE	06-  316.01	KY-1017	SP		RIGHT OF WAY		$1,500,000	2001

BOONE	06-  316.01	KY-1017	SP		UTILITIES		$1,000,000	2003

BOONE	06-  331.01	-	CM		CONSTRUCTION		$500,000	2001

BOONE	06-  331.02	-	CM		CONSTRUCTION		$1,700,000	2004

BOONE	06-  351.00	US-25	STP		DESIGN		$750,000	2002

BOONE	06-  351.00	US-25	STP		RIGHT OF WAY		$2,000,000	2004

BOONE	06- 1039.00	-	CM		CONSTRUCTION		$50,000	2001

BOONE	06- 1044.02	-	CM		CONSTRUCTION		$1,250,000	2001

BOONE	06- 1044.03	-	CM		CONSTRUCTION		$1,500,000	2002

BOONE	06- 1044.04	-	CM		CONSTRUCTION		$1,700,000	2003

BOONE	06- 1044.05	-	CM		CONSTRUCTION		$1,500,000	2004

BOONE	06- 2002.00	I-275	IM		CONSTRUCTION		$12,100,000	2001

BOONE	06- 2004.00	I-71	IM		CONSTRUCTION		$2,600,000	2001

BOONE	06- 5001.00	US-42	SP		CONSTRUCTION		$512,500	2001

BOURBON	07-  310.01	US-68	NH		CONSTRUCTION		$14,000,000	2001

BOURBON	07-  310.02	US-68	NH		CONSTRUCTION		$8,000,000	2001

BOURBON	07-  310.03	US-68	NH		CONSTRUCTION		$4,000,000	2002

BOYD	09-  112.00	US-23S	NH		CONSTRUCTION		$2,000,000	2004

BOYD	09-  129.00	-	STP		DESIGN		$1,000,000	2001

BOYD	09-  141.00	KY-5	SP		DESIGN		$300,000	2004

BOYD	09-  176.00	US-23	NH		UTILITIES		$100,000	2001

BOYD	09-  176.00	US-23	NH		CONSTRUCTION		$720,000	2002

BOYD	09-  212.31	-	SP		CONSTRUCTION		$5,000,000	2004

BOYD	09-  275.00	US-60	STP		CONSTRUCTION		$2,900,000	2001

BOYD	09- 5005.00	US-23	SP		DESIGN		$50,000	2002

BOYD	09- 5005.00	US-23	SP		RIGHT OF WAY		$15,000	2003

BOYD	09- 5005.00	US-23	SP		UTILITIES		$20,000	2003

BOYLE	07-  210.00	KY-2168	SP		DESIGN		$600,000	2002

BOYLE	07-  210.00	KY-2168	SP		RIGHT OF WAY		$3,600,000	2004

BOYLE	07-  211.00	US-150B	SP		RIGHT OF WAY		$800,000	2002

BOYLE	07-  211.00	US-150B	SP		UTILITIES		$300,000	2003

BRACKEN	06-  355.03	-	SP		CONSTRUCTION		$125,000	2001

BRACKEN	06-  355.04	-	SP		CONSTRUCTION		$125,000	2002

BRACKEN	06-  355.05	-	SP		CONSTRUCTION		$125,000	2003

BRACKEN	06-  355.06	-	SP		CONSTRUCTION		$125,000	2004

BREATHITT	10-  270.11	KY-15	NH		CONSTRUCTION		$4,000,000	2002

BREATHITT	10-  270.12	KY-15	NH		CONSTRUCTION		$9,000,000	2003

BREATHITT	10-  270.20	KY-15	SP		UTILITIES		$1,500,000	2001

BREATHITT	10-  285.01	KY-15	NH		RIGHT OF WAY		$7,310,000	2001

BREATHITT	10-  285.01	KY-15	NH		UTILITIES		$925,000	2003

BREATHITT	10-  286.01	KY-15	NH		RIGHT OF WAY		$10,500,000	2001

BREATHITT	10-  286.01	KY-15	NH		UTILITIES		$1,700,000	2003

BREATHITT	10- 5007.00	KY-1812	SP		DESIGN		$100,000	2003

BREATHITT	10- 5007.00	KY-1812	SP		RIGHT OF WAY		$40,000	2004

BRECKINRIDGE	04- 1048.00	KY-992	BRX		CONSTRUCTION		$300,000	2002

BULLITT	05-  117.00	KY-61	STP		RIGHT OF WAY		$5,000,000	2001

BULLITT	05-  117.00	KY-61	STP		UTILITIES		$2,000,000	2003

BULLITT	05-  117.00	KY-61	STP		CONSTRUCTION		$10,000,000	2004

BULLITT	05-  347.50	KY-44	STP		DESIGN		$1,000,000	2004

BULLITT	05- 2008.00	I-65	IM		CONSTRUCTION		$600,000	2002

BULLITT	05- 5004.00	KY-44	SP		DESIGN		$65,000	2001

BULLITT	05- 5004.00	KY-44	SP		RIGHT OF WAY		$75,000	2002

BULLITT	05- 5004.00	KY-44	SP		CONSTRUCTION		$500,000	2003

BUTLER	03- 5000.00	US-231	SP		CONSTRUCTION		$180,000	2002

CALDWELL	02- 2011.00	WK-9001	SP		DESIGN		$70,000	2003

CALDWELL	02- 2011.00	WK-9001	SP		CONSTRUCTION		$4,000,000	2004

CALDWELL	02- 5005.00	WK-9001	SP		RIGHT OF WAY		$50,000	2001

CALDWELL	02- 5005.00	WK-9001	SP		UTILITIES		$10,000	2001

CALDWELL	02- 5005.00	WK-9001	SP		CONSTRUCTION		$1,100,000	2002

CALLOWAY	01-  181.11	US-68	SP		CONSTRUCTION		$16,000,000	2001

CALLOWAY	01-  181.14	US-68	SP		CONSTRUCTION		$16,000,000	2002

CALLOWAY	01-  181.21	KY-80	SP		UTILITIES		$1,210,000	2002

CALLOWAY	01-  181.22	KY-80	SP		UTILITIES		$3,300,000	2002

CALLOWAY	01-  181.22	KY-80	SP		CONSTRUCTION		$6,000,000	2004

CALLOWAY	01-  181.30	KY-80	SP		UTILITIES		$2,870,000	2001

CALLOWAY	01-  181.30	KY-80	SP		CONSTRUCTION		$12,000,000	2003

CALLOWAY	01-  181.31	KY-80	SP		UTILITIES		$3,300,000	2001

CALLOWAY	01-  181.31	KY-80	SP		CONSTRUCTION		$6,000,000	2003

CALLOWAY	01-  181.35	KY-80	SP		CONSTRUCTION		$14,000,000	2004

CALLOWAY	01-  314.00	US-641	SP		DESIGN		$1,800,000	2002

CALLOWAY	01- 1127.00	KY-280	BRX		CONSTRUCTION		$450,000	2002

CALLOWAY	01- 1128.00	KY-1824	BRX		RIGHT OF WAY		$55,000	2001

CALLOWAY	01- 1128.00	KY-1824	BRX		UTILITIES		$200,000	2002

CALLOWAY	01- 1128.00	KY-1824	BRX		CONSTRUCTION		$700,000	2003

CALLOWAY	01- 1129.00	KY-1824	BRX		RIGHT OF WAY		$55,000	2001

CALLOWAY	01- 1129.00	KY-1824	BRX		UTILITIES		$200,000	2002

CALLOWAY	01- 1129.00	KY-1824	BRX		CONSTRUCTION		$1,000,000	2003

CAMPBELL	06-    6.00	I-471	IM		CONSTRUCTION		$3,000,000	2002

CAMPBELL	06-   46.20	US-27	SP		CONSTRUCTION		$12,000,000	2002

CAMPBELL	06-  125.00	KY-2938	SP		DESIGN		$600,000	2003

CAMPBELL	06-  352.00	KY-536	SP		DESIGN		$600,000	2001

CAMPBELL	06-  352.00	KY-536	STP		RIGHT OF WAY		$7,000,000	2003

CAMPBELL	06- 1029.00	KY-1120	BRO		UTILITIES		$500,000	2001

CAMPBELL	06- 1029.00	KY-1120	BRO		CONSTRUCTION		$2,800,000	2002

CAMPBELL	06- 5003.00	KY-8	SP		RIGHT OF WAY		$100,000	2002

CAMPBELL	06- 5003.00	KY-8	SP		CONSTRUCTION		$3,000,000	2003

CAMPBELL	06- 5004.00	I-275	SP		DESIGN		$180,000	2001

CAMPBELL	06- 5004.00	I-275	SP		CONSTRUCTION		$1,500,000	2002

CAMPBELL	06- 5005.00	I-275	SP		DESIGN		$210,000	2001

CAMPBELL	06- 5005.00	I-275	NH		CONSTRUCTION		$1,750,000	2002

CAMPBELL	06- 5006.00	I-471	SP		DESIGN		$100,000	2001

CAMPBELL	06- 5006.00	I-471	SP		CONSTRUCTION		$1,000,000	2002

CARLISLE	01-  183.00	US-51	STP		DESIGN		$600,000	2002

CARLISLE	01- 1119.00	US-62	BRO		RIGHT OF WAY		$150,000	2001

CARLISLE	01- 1119.00	US-62	BRO		UTILITIES		$160,000	2001

CARLISLE	01- 1119.00	US-62	BRO		CONSTRUCTION		$600,000	2003

CARROLL	06-   12.25	I-71	IM		CONSTRUCTION		$700,000	2001

CARROLL	06-  147.00	US-42	SP		CONSTRUCTION		$5,000,000	2001

CARROLL	06-  347.00	KY-389	BRX		RIGHT OF WAY		$100,000	2001

CARROLL	06-  347.00	KY-389	BRX		UTILITIES		$75,000	2001

CARROLL	06-  347.00	KY-389	BRX		CONSTRUCTION		$850,000	2002

CARROLL	06- 5009.00	I-71	SP		DESIGN		$90,000	2003

CARTER	09-  144.00	-	SP		DESIGN		$225,000	2003

CARTER	09-  159.00	US-60	STP		UTILITIES		$300,000	2001

CARTER	09-  159.00	US-60	STP		CONSTRUCTION		$3,375,000	2003

CARTER	09- 1041.00	KY-1947	BRX		RIGHT OF WAY		$50,000	2001

CARTER	09- 1041.00	KY-1947	BRX		UTILITIES		$45,000	2001

CARTER	09- 1041.00	KY-1947	BRX		CONSTRUCTION		$345,000	2003

CARTER	09- 2003.00	I-64	IM		DESIGN		$50,000	2004

CARTER	09- 5004.00	US-60	SP		DESIGN		$65,000	2001

CARTER	09- 5004.00	US-60	SP		RIGHT OF WAY		$20,000	2002

CARTER	09- 5004.00	US-60	SP		UTILITIES		$40,000	2002

CARTER	09- 5004.00	US-60	SP		CONSTRUCTION		$800,000	2003

CASEY	08-  142.00	KY-70	SP		DESIGN		$500,000	2004

CASEY	08-  164.00	US-127	STP		DESIGN		$150,000	2001

CASEY	08-  164.00	US-127	STP		RIGHT OF WAY		$200,000	2002

CASEY	08-  164.00	US-127	STP		UTILITIES		$100,000	2002

CASEY	08-  164.00	US-127	STP		CONSTRUCTION		$600,000	2003

CASEY	08- 5002.00	US-127	SP		DESIGN		$50,000	2001

CASEY	08- 5002.00	US-127	SP		RIGHT OF WAY		$12,000	2002

CASEY	08- 5002.00	US-127	SP		CONSTRUCTION		$280,000	2002

CHRISTIAN	02-  100.00	PE-9004	NH		RIGHT OF WAY		$5,000,000	2002

CHRISTIAN	02-  100.00	PE-9004	NH		UTILITIES		$2,000,000	2003

CHRISTIAN	02-  100.00	PE-9004	NH		CONSTRUCTION		$19,000,000	2004

CHRISTIAN	02-  213.00	I-24	IM		DESIGN		$500,000	2001

CHRISTIAN	02-  213.00	I-24	IM		RIGHT OF WAY		$1,000,000	2003

CHRISTIAN	02-  213.00	I-24	IM		UTILITIES		$750,000	2004

CHRISTIAN	02-  308.00	US-41A	NH		CONSTRUCTION		$10,000,000	2001

CHRISTIAN	02-  311.00	us-41a	NH		CONSTRUCTION		$11,000,000	2002

CHRISTIAN	02-  311.01	UA-41a	NH		UTILITIES		$2,000,000	2001

CHRISTIAN	02- 2000.00	I-24	IM		CONSTRUCTION		$2,500,000	2002

CHRISTIAN	02- 7000.00	-	SP		CONSTRUCTION		$8,000,000	2001

CHRISTIAN	02- 7010.00	-	SP		CONSTRUCTION		$2,000,000	2001

CLARK	07-  314.00	KY-1958	SP		DESIGN		$200,000	2003

CLARK	07-  331.01	-	SP		RIGHT OF WAY		$3,000,000	2001

CLARK	07-  331.01	-	SP		UTILITIES		$2,635,000	2002

CLARK	07-  331.01	-	SP		CONSTRUCTION		$10,000,000	2003

CLARK	07- 1080.00	CR-1210	BRZ		CONSTRUCTION		$350,000	2001

CLARK	07- 2001.00	I-64	IM		CONSTRUCTION		$2,000,000	2002

CLARK	07- 2002.00	I-64	IM		CONSTRUCTION		$3,100,000	2002

CLARK	07- 2010.00	KY-9000	SP		DESIGN		$150,000	2003

CLARK	07- 2010.00	KY-9000	SP		CONSTRUCTION		$7,360,000	2004

CLAY	11-  273.01	US-421	SP		RIGHT OF WAY		$5,600,000	2002

CLAY	11-  273.01	US-421	SP		UTILITIES		$2,700,000	2004

CLAY	11- 1035.00	US-421	BRO		CONSTRUCTION		$800,000	2002

CLAY	11- 2005.00	DB-9006	SP		DESIGN		$90,000	2002

CLAY	11- 2006.00	DB-9006	SP		DESIGN		$50,000	2002

CLAY	11- 2006.00	DB-9006	SP		CONSTRUCTION		$5,000,000	2003

CLAY	11- 4087.00	CR-1118	SP		CONSTRUCTION		$800,000	2001

CLAY	11- 5000.00	KY-11	SP		RIGHT OF WAY		$10,000	2001

CLAY	11- 5000.00	KY-11	SP		UTILITIES		$10,000	2001

CLAY	11- 5000.00	KY-11	SP		CONSTRUCTION		$420,500	2002

CLAY	11- 5005.00	KY-66	SP		DESIGN		$80,000	2003

CLAY	11- 5005.00	KY-66	SP		RIGHT OF WAY		$20,000	2004

clay	11- 5005.00	KY-66	SP		utilities		$20,000	2004

CLAY	11- 5006.00	KY-80	SP		DESIGN		$50,000	2004

CLINTON	08-  165.00	US-127	SP		utilities		$2,500,000	2001

CLINTON	08-  165.00	US-127	SP		construction		$7,000,000	2002

CLINTON	08-  260.02	US-127	SP		CONSTRUCTION		$7,000,000	2001

CLINTON	08-  260.10	US-127	STP		RIGHT OF WAY		$2,500,000	2001

CLINTON	08-  260.10	US-127	STP		UTILITIES		$3,000,000	2003

CLINTON	08-  260.10	US-127	STP		CONSTRUCTION		$8,500,000	2004

CLINTON	08- 1015.00	KY-1076	BRX		RIGHT OF WAY		$250,000	2003

CLINTON	08- 1015.00	KY-1076	BRX		UTILITIES		$150,000	2004

CRITTENDEN	01-  187.00	US-641	SP		DESIGN		$400,000	2001

CRITTENDEN	01-  250.01	US-60	SP		RIGHT OF WAY		$2,000,000	2001

CRITTENDEN	01-  250.01	US-60	SP		UTILITIES		$1,000,000	2002

CRITTENDEN	01-  250.01	US-60	SP		CONSTRUCTION		$14,000,000	2004

CRITTENDEN	01-  267.01	US-60	SP		RIGHT OF WAY		$1,200,000	2002

CRITTENDEN	01-  267.01	US-60	SP		UTILITIES		$1,520,000	2003

CRITTENDEN	01-  325.00	KY-91	SP		CONSTRUCTION		$262,000	2001

CRITTENDEN	01-  326.00	KY-91	SP		CONSTRUCTION		$262,000	2002

CRITTENDEN	01-  326.01	KY-91	SP		CONSTRUCTION		$262,000	2003

CRITTENDEN	01-  326.02	KY-91	SP		CONSTRUCTION		$262,000	2004

CUMBERLAND	08-  158.04	KY-61	SP		RIGHT OF WAY		$8,000,000	2001

CUMBERLAND	08-  158.04	KY-61	SP		utilities		$7,000,000	2002

DAVIESS	02-  179.00	US-231	STP		CONSTRUCTION		$2,500,000	2004

DAVIESS	02-  221.00	KY-2121	SP		DESIGN		$750,000	2002

DAVIESS	02-  221.00	KY-2121	SP		RIGHT OF WAY		$780,000	2004

DAVIESS	02-  287.00	US-60	STP		RIGHT OF WAY		$4,000,000	2003

DAVIESS	02-  287.00	US-60	STP		UTILITIES		$2,500,000	2004

DAVIESS	02- 2012.00	US-60B	SP		CONSTRUCTION		$3,600,000	2001

EDMONSON	03-  140.00	KY-101	SP		RIGHT OF WAY		$750,000	2002

EDMONSON	03-  140.00	KY-101	SP		UTILITIES		$500,000	2002

EDMONSON	03-  140.00	KY-101	SP		CONSTRUCTION		$5,000,000	2004

EDMONSON	03-  141.00	KY-70	SP		RIGHT OF WAY		$300,000	2001

EDMONSON	03-  141.00	KY-70	SP		UTILITIES		$200,000	2001

EDMONSON	03-  141.00	KY-70	SP		CONSTRUCTION		$2,000,000	2002

EDMONSON	03-7010.00	KY-259	SP		DESIGN		$300,000	2002

EDMONSON	03-7010.00	KY-259	SP		right of way		$400,000	2003

EDMONSON	03-7030.00	KY-259	SP		DESIGN		$6,300,000	2003

ELLIOTT	09-  126.00	KY-7	SP		RIGHT OF WAY		$2,000,000	2001

ELLIOTT	09-  126.00	KY-7	SP		UTILITIES		$850,000	2001

ELLIOTT	09-  126.00	KY-7	SP		CONSTRUCTION		$8,000,000	2002

ELLIOTT	09-  126.50	KY-7	STP		RIGHT OF WAY		$3,500,000	2001

ELLIOTT	09-  126.50	KY-7	STP		UTILITIES		$1,000,000	2002

ELLIOTT	09-  293.01	KY-7	SP		DESIGN		$400,000	2002

ELLIOTT	09-  293.01	KY-7	SP		RIGHT OF WAY		$1,000,000	2004

ELLIOTT	09-  293.01	KY-7	SP		UTILITIES		$750,000	2004

ELLIOTT	09- 1039.00	KY-706	BRX		RIGHT OF WAY		$20,000	2001

ELLIOTT	09- 1039.00	KY-706	BRX		UTILITIES		$20,000	2001

ELLIOTT	09- 1039.00	KY-706	BRX		CONSTRUCTION		$230,000	2002

ESTILL	10-  363.00	KY-89	SP		RIGHT OF WAY		$2,200,000	2001

ESTILL	10-  363.00	KY-89	SP		UTILITIES		$1,000,000	2003

ESTILL	10-  364.00	KY-82	SP		RIGHT OF WAY		$100,000	2002

ESTILL	10-  364.00	KY-82	SP		UTILITIES		$100,000	2002

ESTILL	10-  364.00	KY-82	SP		CONSTRUCTION		$800,000	2004

ESTILL	10- 1040.00	KY-594	BRX		RIGHT OF WAY		$100,000	2001

ESTILL	10- 1040.00	KY-594	BRX		UTILITIES		$75,000	2001

ESTILL	10- 1040.00	KY-594	BRX		CONSTRUCTION		$250,000	2002

ESTILL	10- 1045.00	CR-5323	BRZ		CONSTRUCTION		$275,000	2001

ESTILL	10- 1053.00	KY-594	BRX		CONSTRUCTION		$150,000	2001

ESTILL	10- 5001.00	KY-89	SP		CONSTRUCTION		$262,700	2001

FAYETTE	07-  122.00	US-25	STP		RIGHT OF WAY		$4,300,000	2001

FAYETTE	07-  122.00	US-25	STP		UTILITIES		$3,000,000	2002

FAYETTE	07-  125.20	KY-4	STP		DESIGN		$200,000	2003

FAYETTE	07-  144.00	US-68	SP		DESIGN		$400,000	2004

FAYETTE	07-  325.01	US-25	SP		UTILITIES		$3,090,000	2001

FAYETTE	07-  325.01	US-25	SP		CONSTRUCTION		$2,500,000	2002

FAYETTE	07-  329.00	KY-922	STP		CONSTRUCTION		$9,200,000	2003

FAYETTE	07-  356.00	KY-169	SP		CONSTRUCTION		$125,000	2001

FAYETTE	07-  357.00	KY-169	SP		CONSTRUCTION		$125,000	2002

FAYETTE	07-  357.01	KY-169	SP		CONSTRUCTION		$125,000	2003

FAYETTE	07-  357.02	KY-169	SP		CONSTRUCTION		$125,000	2004

FAYETTE	07-  362.00	KY-4	STP		DESIGN		$250,000	2002

FAYETTE	07-  996.05	-	SLX		CONSTRUCTION		$5,800,000	2001

FAYETTE	07-  996.06	-	SLX		CONSTRUCTION		$5,800,000	2002

FAYETTE	07-  996.07	-	SLX		CONSTRUCTION		$5,800,000	2003

FAYETTE	07-  996.08	-	SLX		CONSTRUCTION		$5,800,000	2004

FAYETTE	07- 1071.00	CR-9999	BRO		CONSTRUCTION		$715,000	2001

FAYETTE	07- 1088.00	KY-1970	BRX		RIGHT OF WAY		$100,000	2002

FAYETTE	07- 1088.00	KY-1970	BRX		UTILITIES		$40,000	2002

FAYETTE	07- 1088.00	KY-1970	BRX		CONSTRUCTION		$200,000	2004

FAYETTE	07- 5004.00	US-421	SP		DESIGN		$80,000	2002

FAYETTE	07- 5004.00	US-421	SP		CONSTRUCTION		$750,000	2003

FLEMING	09-  174.50	KY-11	STP		RIGHT OF WAY		$750,000	2001

FLEMING	09-  174.50	KY-11	STP		UTILITIES		$500,000	2001

FLEMING	09-  174.50	KY-11	STP		CONSTRUCTION		$10,500,000	2003

FLOYD	12-  108.00	US-23	SP		DESIGN		$150,000	2004

FLOYD	12-  282.00	KY-122	SP		UTILITIES		$200,000	2001

FLOYD	12-  282.00	KY-122	SP		CONSTRUCTION		$2,250,000	2002

FLOYD	12-  293.00	KY-1428	STP		CONSTRUCTION		$3,000,000	2001

FLOYD	12-  301.00	KY-979	SP		UTILITIES		$2,000,000	2001

FLOYD	12-  301.00	KY-979	SP		CONSTRUCTION		$11,000,000	2003

FLOYD	12-  301.10	KY-680	SP		RIGHT OF WAY		$3,500,000	2001

FLOYD	12-  301.10	KY-680	SP		UTILITIES		$3,500,000	2001

FLOYD	12-  301.20	KY-979	SP		DESIGN		$1,200,000	2002

FLOYD	12-  301.20	KY-979	SP		RIGHT OF WAY		$3,500,000	2003

FLOYD	12-  402.00	KY-3384	SP		CONSTRUCTION		$2,100,000	2001

FLOYD	12- 1039.00	KY-550	BRO		CONSTRUCTION		$1,000,000	2002

FLOYD	12- 1040.00	KY-1428	BRX		CONSTRUCTION		$1,000,000	2001

FLOYD	12- 1041.00	KY-1428	BRX		CONSTRUCTION		$1,000,000	2001

FLOYD	12- 1047.00	CR-1390	BRZ		CONSTRUCTION		$600,000	2001

FLOYD	12- 1060.00	CR-1265	BRZ		DESIGN		$100,000	2001

FLOYD	12- 1060.00	CR-1265	BRZ		RIGHT OF WAY		$60,000	2003

FLOYD	12- 1060.00	CR-1265	BRZ		UTILITIES		$200,000	2003

FLOYD	12- 5004.00	KY-80	SP		RIGHT OF WAY		$20,000	2001

FLOYD	12- 5004.00	KY-80	SP		CONSTRUCTION		$800,000	2002

FLOYD	12- 5007.00	KY-80	SP		DESIGN		$210,000	2002

FLOYD	12- 5007.00	KY-80	SP		RIGHT OF WAY		$45,000	2003

FLOYD	12- 5009.00	KY-321	SP		DESIGN		$200,000	2004

FRANKLIN	05-   97.50	US-60	STP		RIGHT OF WAY		$800,000	2002

FRANKLIN	05-   97.50	US-60	STP		UTILITIES		$500,000	2004

FRANKLIN	05-  305.01	US-421	STP		RIGHT OF WAY		$800,000	2001

FRANKLIN	05-  305.01	US-421	STP		UTILITIES		$600,000	2003

FRANKLIN	05-  305.01	US-421	STP		CONSTRUCTION		$8,000,000	2004

FRANKLIN	05-  372.00	US-460	STP		RIGHT OF WAY		$4,500,000	2001

FRANKLIN	05-  372.00	US-460	STP		UTILITIES		$1,000,000	2003

FRANKLIN	05-  372.00	US-460	STP		CONSTRUCTION		$11,500,000	2004

FRANKLIN	05- 2005.00	I-64	IM		DESIGN		$210,000	2001

FRANKLIN	05- 2005.00	I-64	IM		CONSTRUCTION		$13,900,000	2003

FRANKLIN	05- 2023.00	US-60	SP		DESIGN		$50,000	2004

FRANKLIN	05- 5002.00	US-421	SP		DESIGN		$80,000	2001

FRANKLIN	05- 5002.00	US-421	SP		CONSTRUCTION		$750,000	2002

FRANKLIN	05- 5007.00	KY-1900	SP		DESIGN		$60,000	2004

FULTON	01-  319.00	KY-1354	SP		CONSTRUCTION		$125,000	2001

FULTON	01-  320.00	KY-1354	SP		CONSTRUCTION		$125,000	2002

FULTON	01-  320.01	KY-1354	SP		CONSTRUCTION		$125,000	2003

FULTON	01-  320.02	KY-1354	SP		CONSTRUCTION		$125,000	2004

FULTON	01- 1118.00	US-45	BRO		RIGHT OF WAY		$200,000	2001

FULTON	01- 1118.00	US-45	BRO		UTILITIES		$605,000	2001

FULTON	01- 1118.00	US-45	BRO		CONSTRUCTION		$1,200,000	2003

FULTON	01- 2008.00	PU-9003	SP		CONSTRUCTION		$900,000	2001

GALLATIN	06-  202.00	US-42	SP		RIGHT OF WAY		$250,000	2001

GALLATIN	06-  202.00	US-42	SP		UTILITIES		$100,000	2002

GALLATIN	06-  202.00	US-42	SP		CONSTRUCTION		$5,700,000	2003

GALLATIN	06-  333.01	-	STP		CONSTRUCTION		$10,000,000	2001

GALLATIN	06-  333.02	-	STP		CONSTRUCTION		$10,000,000	2004

GALLATIN	06- 2005.00	I-71	IM		CONSTRUCTION		$3,300,000	2004

GALLATIN	06- 2006.00	I-71	IM		CONSTRUCTION		$2,000,000	2004

GALLATIN	06- 2007.00	I-71	IM		CONSTRUCTION		$2,000,000	2004

GARRARD	07-   26.01	US-27	NH		RIGHT OF WAY		$3,500,000	2001

GARRARD	07-   26.01	US-27	NH		UTILITIES		$1,500,000	2002

GARRARD	07-   26.01	US-27	NH		CONSTRUCTION		$12,000,000	2003

GARRARD	07-   26.02	US-27	NH		CONSTRUCTION		$4,000,000	2004

GARRARD	07-  302.03	KY-52	STP		CONSTRUCTION		$3,800,000	2002

GARRARD	07-  302.04	KY-52	STP		CONSTRUCTION		$7,453,000	2001

GRANT	06-   72.02	I-75	IM		CONSTRUCTION		$12,000,000	2001

GRANT	06-   72.03	I-75	NH		CONSTRUCTION		$9,000,000	2001

GRANT	06-   72.04	I-75	IM		CONSTRUCTION		$6,000,000	2002

GRANT	06-   72.05	I-75	NH		CONSTRUCTION		$17,000,000	2002

GRANT	06-   72.12	I-75	IM		CONSTRUCTION		$16,000,000	2004

GRANT	06-   72.13	I-75	NH		CONSTRUCTION		$10,000,000	2004

GRANT	06-  339.00	I-75	STP		CONSTRUCTION		$7,000,000	2002

GRANT	06-  345.00	-	SP		CONSTRUCTION		$9,200,000	2001

GRANT	06-  345.10	-	SP		UTILITIES		$250,000	2001

GRANT	06-  345.10	-	SP		CONSTRUCTION		$2,500,000	2003

GRANT	06- 5000.00	US-25	SP		CONSTRUCTION		$282,000	2001

GRAYSON	04-  122.00	KY-259	SP		DESIGN		$500,000	2004

GRAYSON	04-  193.00	US-62	SP		RIGHT OF WAY		$500,000	2001

GRAYSON	04-  193.00	US-62	SP		UTILITIES		$300,000	2002

GRAYSON	04-  193.00	US-62	SP		CONSTRUCTION		$3,000,000	2004

GRAYSON	04-  308.00	-	STP		DESIGN		$1,200,000	2003

GRAYSON	04- 1013.01	KY-259	STP		CONSTRUCTION		$10,700,000	2001

GRAYSON	04- 2005.00	WK-9001	NH		DESIGN		$25,000	2002

GRAYSON	04- 2005.00	WK-9001	NH		CONSTRUCTION		$1,200,000	2003

GRAYSON	04- 2008.00	WK-9001	STP		DESIGN		$70,000	2003

GRAYSON	04- 2008.00	WK-9001	STP		CONSTRUCTION		$4,100,000	2004

GRAYSON	04- 2009.00	WK-9001	STP		DESIGN		$70,000	2003

GRAYSON	04- 2009.00	WK-9001	STP		CONSTRUCTION		$4,000,000	2004

GREEN	04-  310.00	-	STP		DESIGN		$800,000	2003

GREENUP	09-  109.00	KY-8S	STP		CONSTRUCTION		$2,500,000	2004

GREENUP	09-  132.00	KY-2	SP		DESIGN		$500,000	2004

GREENUP	09-  212.11	-	SP		CONSTRUCTION		$20,000,000	2001

GREENUP	09-  212.20	-	SP		CONSTRUCTION		$8,000,000	2001

GREENUP	09-  212.21	-	SP		CONSTRUCTION		$12,000,000	2002

GREENUP	09-  212.30	-	SP		CONSTRUCTION		$19,000,000	2003

GREENUP	09- 1028.00	KY-503	BRO		CONSTRUCTION		$630,000	2002

GREENUP	09- 1038.00	KY-2541	BRX		RIGHT OF WAY		$70,000	2002

GREENUP	09- 1038.00	KY-2541	BRX		UTILITIES		$30,000	2002

GREENUP	09- 5001.00	KY-503	SP		RIGHT OF WAY		$100,000	2001

GREENUP	09- 5001.00	KY-503	SP		CONSTRUCTION		$570,000	2002

GREENUP	09- 5006.00	KY-1	SP		DESIGN		$35,000	2003

GREENUP	09- 5006.00	KY-1	SP		RIGHT OF WAY		$10,000	2004

GREENUP	09- 5006.00	KY-1	SP		UTILITIES		$20,000	2004

HANCOCK	02-  125.00	US-60	STP		DESIGN		$150,000	2004

HANCOCK	02-  216.00	CR-1102	BRZ		DESIGN		$50,000	2001

HANCOCK	02-  216.00	CR-1102	BRZ		RIGHT OF WAY		$50,000	2003

HANCOCK	02-  216.00	CR-1102	BRZ		UTILITIES		$50,000	2003

HANCOCK	02-  216.00	CR-1102	BRZ		CONSTRUCTION		$200,000	2004

HANCOCK	02- 2022.00	US-60	SP		CONSTRUCTION		$1,210,000	2004

HARDIN	04-  189.00	US-31W	SP		CONSTRUCTION		$500,000	2001

HARDIN	04-  190.00	US-31W	SP		UTILITIES		$1,750,000	2001

HARDIN	04-  190.00	US-31W	SP		CONSTRUCTION		$1,720,000	2002

HARDIN	04-  297.10	KY-313	STP		RIGHT OF WAY		$4,500,000	2001

HARDIN	04- 2001.00	I-65	IM		CONSTRUCTION		$1,800,000	2002

HARDIN	04- 2003.00	US-31W	SP		DESIGN		$100,000	2002

HARDIN	04- 2003.00	US-31W	SP		CONSTRUCTION		$4,400,000	2004

HARDIN	04- 2007.00	US-31WB	SP		DESIGN		$85,000	2003

HARDIN	04- 5002.00	US-31W	SP		CONSTRUCTION		$750,000	2002

HARDIN	04- 5003.00	BG-9002	SP		DESIGN		$65,000	2002

HARDIN	04- 5003.00	BG-9002	SP		CONSTRUCTION		$500,000	2003

HARDIN	04- 5004.00	BG-9002	SP		DESIGN		$65,000	2002

HARDIN	04- 5004.00	BG-9002	SP		RIGHT OF WAY		$25,000	2002

HARDIN	04- 5004.00	BG-9002	SP		CONSTRUCTION		$750,000	2003

HARDIN	04- 5005.00	I-65	SP		DESIGN		$100,000	2003

HARLAN	11-  254.00	US-421	SP		UTILITIES		$500,000	2001

HARLAN	11-  254.00	US-421	SP		CONSTRUCTION		$21,000,000	2002

HARLAN	11-  264.20	US-421	SP		CONSTRUCTION		$14,200,000	2001

HARLAN	11-  264.30	US-421	SP		CONSTRUCTION		$10,000,000	2001

HARLAN	11-  264.31	US-421	SP		CONSTRUCTION		$19,000,000	2002

HARLAN	11-  267.11	US-421	SP		DESIGN		$500,000	2003

HARLAN	11-  269.00	US-421	SP		RIGHT OF WAY		$5,500,000	2002

HARLAN	11-  269.00	US-421	SP		UTILITIES		$300,000	2004

HARLAN	11- 1036.00	KY-215	BRX		CONSTRUCTION		$470,000	2001

HARLAN	11- 1038.00	KY-215	BRX		CONSTRUCTION		$700,000	2001

HARLAN	11- 1049.00	KY-1601	BRX		RIGHT OF WAY		$50,000	2002

HARLAN	11- 1049.00	KY-1601	BRX		UTILITIES		$50,000	2002

HARLAN	11- 5003.00	KY-38	SP		DESIGN		$180,000	2002

HARLAN	11- 5003.00	KY-38	SP		RIGHT OF WAY		$40,000	2003

HARLAN	11- 5003.00	KY-38	SP		UTILITIES		$15,000	2003

HARLAN	11- 5003.00	KY-38	SP		CONSTRUCTION		$1,500,000	2004

HARLAN	11- 5004.00	KY-38	SP		DESIGN		$180,000	2002

HARLAN	11- 5004.00	KY-38	SP		RIGHT OF WAY		$50,000	2003

HARLAN	11- 5004.00	KY-38	SP		UTILITIES		$20,000	2003

HARLAN	11- 7020.00	-	SP		construction		$500,000	2002

HARRISON	06-  119.02	US-27	SP		RIGHT OF WAY		$2,400,000	2001

HARRISON	06-  119.02	US-27	SP		UTILITIES		$1,000,000	2002

HARRISON	06- 1043.00	CR-1062	BRZ		DESIGN		$200,000	2002

HART	04-   11.00	I-65	IM		CONSTRUCTION		$4,500,000	2001

HART	04-   11.10	I-65	IM		CONSTRUCTION		$4,500,000	2001

HART	04-  194.00	US-31W	SP		RIGHT OF WAY		$150,000	2001

HART	04-  194.00	US-31W	SP		UTILITIES		$100,000	2002

HART	04-  194.00	US-31W	SP		CONSTRUCTION		$600,000	2004

HENDERSON	02-   69.00	I-69	SP		DESIGN		$600,000	2002

HENDERSON	02-   79.10	US-60	SP		DESIGN		$1,200,000	2002

HENDERSON	02-   79.10	US-60	STP		RIGHT OF WAY		$2,500,000	2003

HENDERSON	02-   79.02	US-60	STP		RIGHT OF WAY		$4,000,000	2002

HENDERSON	02-   79.02	US-60	STP		UTILITIES		$2,000,000	2003

HENDERSON	02-  101.00	US-60	SAF		CONSTRUCTION		$3,500,000	2002

HENDERSON	02-  126.00	US-60	STP		DESIGN		$200,000	2001

HENDERSON	02-  126.00	US-60	STP		RIGHT OF WAY		$1,000,000	2003

HENDERSON	02-  380.00	US-60	SP		CONSTRUCTION		$600,000	2001

HENDERSON	02- 5000.00	AU-9005	SP		CONSTRUCTION		$285,500	2001

HENDERSON	02- 5001.00	AU-9005	SP		CONSTRUCTION		$350,000	2001

HENDERSON	02- 5004.00	AU-9005	SP		RIGHT OF WAY		$10,000	2001

HENDERSON	02- 5004.00	AU-9005	SP		CONSTRUCTION		$248,500	2002

HENRY	05- 2010.00	I-71	IM		CONSTRUCTION		$1,000,000	2002

HENRY	05- 5000.00	KY-389	SP		CONSTRUCTION		$628,700	2002

HICKMAN	01-  182.00	US-51	STP		DESIGN		$700,000	2002

HICKMAN	01- 1114.00	KY-1698	BRZ		CONSTRUCTION		$300,000	2002

HOPKINS	02-  215.00	KY-70	SP		RIGHT OF WAY		$2,800,000	2001

HOPKINS	02-  215.00	KY-70	SP		UTILITIES		$2,650,000	2002

HOPKINS	02- 2007.00	PE-9004	SP		DESIGN		$80,000	2001

HOPKINS	02- 2007.00	PE-9004	STP		CONSTRUCTION		$5,500,000	2003

HOPKINS	02- 2010.00	PE-9004	SP		DESIGN		$200,000	2003

JACKSON	11-  113.00	US-421	STP		DESIGN		$200,000	2003

JEFFERSON	05-   15.00	I-264	IM		CONSTRUCTION		$3,500,000	2004

JEFFERSON	05-   21.00	I-265	IM		UTILITIES		$1,000,000	2002

JEFFERSON	05-   21.00	I-265	IM		CONSTRUCTION		$20,000,000	2003

JEFFERSON	05-   23.00	I-64	IM		DESIGN		$1,500,000	2001

JEFFERSON	05-   23.00	I-64	IM		CONSTRUCTION		$7,000,000	2003

JEFFERSON	05-   41.00	I-265	IM		RIGHT OF WAY		$2,000,000	2002

JEFFERSON	05-   41.00	I-265	IM		UTILITIES		$1,000,000	2003

JEFFERSON	05-   52.00	I-64	IM		RIGHT OF WAY		$2,500,000	2003

JEFFERSON	05-   52.00	I-64	IM		UTILITIES		$300,000	2003

JEFFERSON	05-   52.00	I-64	IM		CONSTRUCTION		$8,000,000	2004

JEFFERSON	05-   48.01	I-71	NH		RIGHT OF WAY		$4,000,000	2002

JEFFERSON	05-   48.01	I-71	NH		UTILITIES		$2,000,000	2004

JEFFERSON	05-   76.01	-	STP		CONSTRUCTION		$1,500,000	2002

JEFFERSON	05-   76.02	-	SLO		CONSTRUCTION		$4,750,000	2001

JEFFERSON	05-   91.02	-	SLO		CONSTRUCTION		$4,000,000	2003

JEFFERSON	05-  110.00	US-31	NH		CONSTRUCTION		$2,500,000	2004

JEFFERSON	05-  118.02	-	SP		DESIGN		$3,000,000	2001

JEFFERSON	05-  118.10	-	SP		DESIGN		$6,000,000	2002

JEFFERSON	05-  118.11	-	SP		DESIGN		$6,000,000	2003

JEFFERSON	05-  118.20	-	SP		RIGHT OF WAY		$6,000,000	2004

JEFFERSON	05-  136.00	I-265	NH		CONSTRUCTION		$3,500,000	2004

JEFFERSON	05-  247.10	KY-1450	SP		UTILITIES		$3,700,000	2003

JEFFERSON	05-  247.20	KY-1450	SP		DESIGN		$300,000	2002

JEFFERSON	05-  322.00	-	SLO		CONSTRUCTION		$3,750,000	2001

JEFFERSON	05-  322.02	-	SLO		CONSTRUCTION		$10,087,000	2002

JEFFERSON	05-  323.01	KY-1931	SP		UTILITIES		$3,500,000	2002

JEFFERSON	05-  325.01	KY-1447	SP		UTILITIES		$6,500,000	2001

JEFFERSON	05-  325.01	KY-1447	STP		CONSTRUCTION		$15,000,000	2002

JEFFERSON	05-  342.02	-	CM		CONSTRUCTION		$1,800,000	2002

JEFFERSON	05-  344.00	KY-1747	SP		DESIGN		$1,500,000	2003

JEFFERSON	05-  381.00	-	SLO		CONSTRUCTION		$444,000	2001

JEFFERSON	05-  382.00	-	SLO		CONSTRUCTION		$511,000	2002

JEFFERSON	05-  383.00	-	SLO		CONSTRUCTION		$588,000	2003

JEFFERSON	05-  384.00	-	SLO		CONSTRUCTION		$676,000	2004

JEFFERSON	05-  385.00	-	SLO		CONSTRUCTION		$2,000,000	2003

JEFFERSON	05-  386.00	-	SLO		RIGHT OF WAY		$250,000	2001

JEFFERSON	05-  386.00	-	SLO		UTILITIES		$375,000	2003

JEFFERSON	05-  386.00	-	SLO		CONSTRUCTION		$1,500,000	2004

JEFFERSON	05-  387.00	-	SLO		CONSTRUCTION		$1,000,000	2003

JEFFERSON	05-  430.02	KY-1020	SLO		CONSTRUCTION		$4,300,000	2003

JEFFERSON	05-  430.03	KY-1020	SP		CONSTRUCTION		$1,000,000	2001

JEFFERSON	05-  435.10	-	SP		CONSTRUCTION		$5,000,000	2001

JEFFERSON	05-  965.08	-	SLO		CONSTRUCTION		$14,300,000	2004

JEFFERSON	05-  972.00	KY-42	SP		RIGHT OF WAY		$250,000	2002

JEFFERSON	05-  972.00	KY-42	SP		UTILITIES		$300,000	2002

JEFFERSON	05-  982.00	-	SLO		RIGHT OF WAY		$150,000	2003

JEFFERSON	05-  982.00	-	SLO		UTILITIES		$100,000	2004

JEFFERSON	05-  982.00	-	SLO		CONSTRUCTION		$400,000	2004

JEFFERSON	05- 1006.00	CR-9999	BRZ		CONSTRUCTION		$275,000	2002

JEFFERSON	05- 1012.05	-	CM		CONSTRUCTION		$5,000,000	2001

JEFFERSON	05- 1012.06	-	CM		CONSTRUCTION		$1,500,000	2002

JEFFERSON	05- 1012.07	-	CM		CONSTRUCTION		$5,000,000	2003

JEFFERSON	05- 1012.08	-	CM		CONSTRUCTION		$3,400,000	2004

JEFFERSON	05- 1018.00	CR-9999	BRZ		RIGHT OF WAY		$100,000	2001

JEFFERSON	05- 1018.00	CR-9999	BRZ		UTILITIES		$75,000	2001

JEFFERSON	05- 2000.00	I-264	IM		DESIGN		$300,000	2001

JEFFERSON	05- 2000.00	I-264	IM		CONSTRUCTION		$10,000,000	2002

JEFFERSON	05- 2000.01	I-264	IM		CONSTRUCTION		$10,000,000	2003

JEFFERSON	05- 2001.00	I-264	IM		CONSTRUCTION		$8,700,000	2001

JEFFERSON	05- 2002.00	I-265	IM		DESIGN		$20,000	2002

JEFFERSON	05- 2002.00	I-265	IM		CONSTRUCTION		$6,200,000	2004

JEFFERSON	05- 2004.00	I-265	IM		CONSTRUCTION		$2,000,000	2001

JEFFERSON	05- 2007.00	I-64	IM		CONSTRUCTION		$5,000,000	2001

JEFFERSON	05- 2024.00	KY-841	SP		CONSTRUCTION		$1,820,000	2001

JEFFERSON	05- 2026.00	US-31W	SP		CONSTRUCTION		$350,000	2001

JEFFERSON	05- 2027.00	KY-1020	SP		CONSTRUCTION		$500,000	2001

JESSAMINE	07-   87.02	-	STP		RIGHT OF WAY		$2,500,000	2001

JESSAMINE	07-   87.02	-	STP		UTILITIES		$1,000,000	2002

JESSAMINE	07-  318.01	US-68	STP		RIGHT OF WAY		$2,500,000	2003

JESSAMINE	07-  318.01	US-68	STP		UTILITIES		$1,000,000	2004

JESSAMINE	07- 1078.00	KY-29	BRX		CONSTRUCTION		$850,000	2001

JESSAMINE	07- 5006.00	US-68	SP		DESIGN		$60,000	2003

JOHNSON	12-  294.00	KY-40	SP		CONSTRUCTION		$3,600,000	2001

JOHNSON	12- 1036.00	KY-40	BRO		CONSTRUCTION		$2,500,000	2002

JOHNSON	12- 5002.00	KY-1100	SP		CONSTRUCTION		$350,000	2002

JOHNSON	12- 5008.00	KY-321	SP		DESIGN		$220,000	2002

JOHNSON	12- 5008.00	KY-321	SP		RIGHT OF WAY		$60,000	2003

KENTON	06-   71.03	KY-1303	SNK		RIGHT OF WAY		$4,000,000	2002

KENTON	06-   71.03	KY-1303	SNK		UTILITIES		$1,000,000	2004

KENTON	06-  273.00	KY-1120	SNK		CONSTRUCTION		$4,500,000	2001

KENTON	06-  286.01	-	SP		RIGHT OF WAY		$250,000	2001

KENTON	06-  286.01	-	SP		UTILITIES		$200,000	2002

KENTON	06-  286.01	-	SP		CONSTRUCTION		$9,000,000	2004

KENTON	06-  300.00	-	STP		DESIGN		$2,100,000	2001

KENTON	06-  300.00	-	STP		CONSTRUCTION		$14,000,000	2002

KENTON	06-  313.10	KY-17	SP		UTILITIES		$1,000,000	2001

KENTON	06-  313.10	KY-17	SP		CONSTRUCTION		$10,000,000	2002

KENTON	06-  344.00	KY-16	SP		RIGHT OF WAY		$7,900,000	2001

KENTON	06-  344.00	KY-16	SNK		UTILITIES		$8,300,000	2001

KENTON	06- 1030.00	KY-8	BRO		UTILITIES		$1,300,000	2001

KENTON	06- 1030.00	KY-8	BRO		CONSTRUCTION		$2,800,000	2002

KENTON	06- 2003.00	I-275	IM		CONSTRUCTION		$1,000,000	2002

KENTON	06- 5002.00	KY-1072	SP		RIGHT OF WAY		$20,000	2001

KENTON	06- 5002.00	KY-1072	SP		CONSTRUCTION		$450,000	2002

KENTON	06- 5007.00	I-275	SP		DESIGN		$150,000	2002

KENTON	06- 5007.00	I-275	SP		CONSTRUCTION		$1,500,000	2004

KENTON	06- 5008.00	I-275	SP		DESIGN		$175,000	2002

KNOTT	12- 2000.00	KY-80	SP		DESIGN		$25,000	2004

KNOTT	12- 5000.00	KY-80	SP		CONSTRUCTION		$417,000	2001

KNOTT	12- 5001.00	KY-550	SP		RIGHT OF WAY		$5,000	2001

KNOTT	12- 5001.00	KY-550	SP		CONSTRUCTION		$173,900	2002

KNOTT	12- 5006.00	KY-80	SP		DESIGN		$210,000	2002

KNOTT	12- 5006.00	KY-80	SP		RIGHT OF WAY		$30,000	2003

KNOTT	12- 5006.00	KY-80	SP		CONSTRUCTION		$1,750,000	2004

KNOX	11-  112.00	-	SP		DESIGN		$400,000	2003

KNOX	11-  218.00	KY-11	SP		RIGHT OF WAY		$150,000	2001

KNOX	11-  218.00	KY-11	SP		UTILITIES		$50,000	2001

KNOX	11-  218.00	KY-11	SP		CONSTRUCTION		$405,000	2002

LARUE	04-  121.01	KY-210	STP		CONSTRUCTION		$8,000,000	2001

LARUE	04-  121.02	KY-210	STP		CONSTRUCTION		$12,000,000	2002

LARUE	04- 1047.00	KY-470	BRX		CONSTRUCTION		$350,000	2002

LARUE	04- 5006.00	KY-84	SP		DESIGN		$60,000	2004

LAUREL	11-    8.00	I-75	NH		CONSTRUCTION		$14,000,000	2003

LAUREL	11-    9.01	I-75	NH		CONSTRUCTION		$10,000,000	2003

LAUREL	11-    9.02	I-75	NH		CONSTRUCTION		$5,000,000	2004

LAUREL	11-   15.00	I-75	STP		CONSTRUCTION		$16,000,000	2003

LAUREL	11-   15.01	I-75	SP		CONSTRUCTION		$7,500,000	2003

LAUREL	11-   15.02	I-75	SP		CONSTRUCTION		$13,500,000	2004

LAUREL	11-  278.10	KY-30	SP		CONSTRUCTION		$10,000,000	2001

LAUREL	11-  278.12	KY-30	SP		CONSTRUCTION		$7,000,000	2003

LAUREL	11-  278.20	KY-30	SP		DESIGN		$2,500,000	2001

LAUREL	11-  278.20	KY-30	SP		RIGHT OF WAY		$4,000,000	2003

LAUREL	11- 1047.00	KY-1305	BRX		CONSTRUCTION		$200,000	2002

LAUREL	11- 2004.00	DB-9006	SP		CONSTRUCTION		$7,500,000	2002

LAUREL	11- 2004.01	DB-9006	SP		CONSTRUCTION		$8,700,000	2004

LAUREL	11- 2007.00	US-25E	SP		DESIGN		$50,000	2003

LAWRENCE	12-    3.00	US-23	NH		RIGHT OF WAY		$1,700,000	2001

LAWRENCE	12-    3.00	US-23	NH		UTILITIES		$750,000	2003

LAWRENCE	12-    3.00	US-23	NH		CONSTRUCTION		$8,500,000	2004

LAWRENCE	12-  284.00	KY-32	STP		DESIGN		$600,000	2004

LAWRENCE	12- 1033.00	KY-707	BRZ		CONSTRUCTION		$250,000	2002

LAWRENCE	12- 1034.00	KY-707	BRZ		CONSTRUCTION		$250,000	2002

LAWRENCE	12- 1063.00	CR-1124	BRZ		CONSTRUCTION		$500,000	2001

LEE	10-  292.00	KY-11	SP		DESIGN		$1,200,000	2002

LEE	10- 1056.00	CR-1147	BRZ		DESIGN		$75,000	2002

LEE	10- 1056.00	CR-1147	BRZ		RIGHT OF WAY		$50,000	2004

LEE	10- 1056.00	CR-1147	BRZ		UTILITIES		$50,000	2004

LESLIE	11-   12.00	US-421	STP		DESIGN		$500,000	2002

LESLIE	11-  119.00	DB-9006	SP		DESIGN		$400,000	2003

LETCHER	12-  121.00	KY-15	SP		DESIGN		$150,000	2003

LETCHER	12-  311.10	US-119	APD		CONSTRUCTION		$10,000,000	2001

LETCHER	12-  311.11	US-119	APD		CONSTRUCTION		$15,000,000	2003

LETCHER	12-  311.12	US-119	APD		CONSTRUCTION		$21,000,000	2004

LETCHER	12-  314.00	US-119	APD		DESIGN		$3,500,000	2001

LETCHER	12-  314.00	US-119	APD		RIGHT OF WAY		$4,152,000	2003

LETCHER	12-  314.00	US-119	APD		UTILITIES		$1,725,000	2004

LETCHER	12- 1059.00	CR-1371	BRZ		CONSTRUCTION		$550,000	2002

LETCHER	12- 1061.00	KY-113	BRX		CONSTRUCTION		$600,000	2002

LETCHER	12- 5003.00	KY-588	SP		CONSTRUCTION		$400,000	2002

LINCOLN	08-  161.00	US-150	STP		UTILITIES		$200,000	2001

LINCOLN	08-  161.00	US-150	STP		CONSTRUCTION		$4,500,000	2002

LINCOLN	08-  163.00	US-150	SP		DESIGN		$1,500,000	2001

LINCOLN	08-  163.00	US-150	STP		RIGHT OF WAY		$3,000,000	2003

LINCOLN	08- 5006.00	US-27	SP		DESIGN		$60,000	2003

LINCOLN	08- 5006.00	US-27	SP		RIGHT OF WAY		$50,000	2004

LINCOLN	08- 5006.00	US-27	SP		UTILITIES		$60,000	2004

LIVINGSTON	01-  184.00	US-60	SP		DESIGN		$750,000	2002

LIVINGSTON	01-  184.00	US-60	STP		RIGHT OF WAY		$1,250,000	2004

LIVINGSTON	01-  330.00	US-60	SP		DESIGN		$850,000	2003

LIVINGSTON	01- 1123.00	KY-952	BRX		CONSTRUCTION		$750,000	2001

LIVINGSTON	01- 2003.00	I-24	IM		CONSTRUCTION		$800,000	2002

LIVINGSTON	01- 5001.00	US-60	SP		RIGHT OF WAY		$10,000	2001

LIVINGSTON	01- 5001.00	US-60	SP		CONSTRUCTION		$350,000	2001

LOGAN	03-  148.00	-	SP		RIGHT OF WAY		$1,500,000	2002

LOGAN	03-  148.00	-	SP		UTILITIES		$500,000	2004

LYON	01-  307.01	US-62	SP		RIGHT OF WAY		$4,000,000	2002

LYON	01-  307.01	US-62	SP		UTILITIES		$4,000,000	2004

LYON	01- 5002.00	KY-295	SP		RIGHT OF WAY		$20,000	2001

LYON	01- 5002.00	KY-295	SP		UTILITIES		$15,000	2001

LYON	01- 5002.00	KY-295	SP		CONSTRUCTION		$450,000	2002

MADISON	07-   28.10	CR-1206	SP		RIGHT OF WAY		$350,000	2001

MADISON	07-   28.10	CR-1206	SP		UTILITIES		$2,400,000	2001

MADISON	07-   28.10	CR-1206	SP		CONSTRUCTION		$3,000,000	2002

MADISON	07-  214.00	KY-169	SP		RIGHT OF WAY		$1,500,000	2001

MADISON	07-  214.00	KY-169	SP		UTILITIES		$1,500,000	2003

MADISON	07-  214.00	KY-169	SP		CONSTRUCTION		$6,500,000	2004

MADISON	07-  309.00	KY-52	STP		UTILITIES		$1,710,000	2001

MADISON	07-  309.00	KY-52	STP		CONSTRUCTION		$9,250,000	2002

MADISON	07- 5003.00	KY-52	SP		DESIGN		$150,000	2001

MADISON	07- 5003.00	KY-52	SP		CONSTRUCTION		$1,250,000	2002

MAGOFFIN	10-  121.00	US-460	SP		DESIGN		$1,000,000	2003

MAGOFFIN	10-  280.00	US-460	STP		CONSTRUCTION		$4,500,000	2001

MAGOFFIN	12-    1.10	KY-114	NH		RIGHT OF WAY		$2,000,000	2001

MAGOFFIN	12-    1.10	KY-114	NH		UTILITIES		$1,500,000	2003

MAGOFFIN	12-    1.10	KY-114	NH		CONSTRUCTION		$15,000,000	2004

MARION	04-  192.00	US-68	SP		DESIGN		$1,200,000	2001

MARION	04-  192.00	US-68	SP		RIGHT OF WAY		$2,000,000	2003

MARION	04-  309.00	KY-49	STP		RIGHT OF WAY		$300,000	2001

MARION	04-  309.00	KY-49	STP		utilities		$200,000	2001

MARSHALL	01-  180.70	US-68	BRO		UTILITIES		$150,000	2001

MARSHALL	01-  180.70	US-68	BRO		CONSTRUCTION		$7,000,000	2004

MARSHALL	01- 1117.00	KY-58	BRO		RIGHT OF WAY		$250,000	2001

MARSHALL	01- 1117.00	KY-58	BRO		UTILITIES		$1,275,000	2001

MARSHALL	01- 1117.00	KY-58	BRO		CONSTRUCTION		$2,000,000	2003

MARSHALL	01- 1121.00	US-68	BRO		CONSTRUCTION		$2,500,000	2002

MARSHALL	01- 1130.00	KY-1824	BRX		RIGHT OF WAY		$75,000	2001

MARSHALL	01- 1130.00	KY-1824	BRX		UTILITIES		$295,000	2001

MARSHALL	01- 1130.00	KY-1824	BRX		CONSTRUCTION		$500,000	2003

MARSHALL	01- 5000.00	KY-80	SP		CONSTRUCTION		$150,000	2001

MARSHALL	01- 5003.00	PU-9003	SP		DESIGN		$60,000	2001

MARSHALL	01- 5003.00	PU-9003	SP		RIGHT OF WAY		$10,000	2002

MARSHALL	01- 5003.00	PU-9003	SP		CONSTRUCTION		$450,000	2004

MARTIN	12-  154.01	KY-40	SP		CONSTRUCTION		$4,000,000	2001

MARTIN	12-  154.02	KY-40	STP		CONSTRUCTION		$11,000,000	2001

MARTIN	12-  154.03	KY-40	STP		CONSTRUCTION		$25,000,000	2002

MARTIN	12-  154.04	KY-40	STP		CONSTRUCTION		$15,000,000	2003

MARTIN	12-  154.10	KY-40	STP		RIGHT OF WAY		$3,000,000	2001

MARTIN	12-  154.10	KY-40	STP		UTILITIES		$3,000,000	2003

MARTIN	12-  285.00	KY-40	SP		DESIGN		$250,000	2004

MARTIN	12- 1052.00	CR-9999	BRZ		CONSTRUCTION		$450,000	2002

MASON	09-  108.00	US-62	STP		CONSTRUCTION		$6,000,000	2002

MASON	09-  124.01	US-68	NH		RIGHT OF WAY		$4,000,000	2001

MASON	09-  124.01	US-68	NH		UTILITIES		$3,500,000	2001

MASON	09-  124.01	US-68	NH		CONSTRUCTION		$17,000,000	2002

MASON	09-  145.00	-	SP		CONSTRUCTION		$1,150,000	2001

MCCRACKEN	01-  115.10	US-60	SP		DESIGN		$400,000	2001

MCCRACKEN	01-  115.10	US-60	SP		RIGHT OF WAY		$1,250,000	2003

MCCRACKEN	01-  186.00	US-45	STP		CONSTRUCTION		$2,500,000	2004

MCCRACKEN	01-  260.00	US-62	STP		UTILITIES		$3,400,000	2001

MCCRACKEN	01-  260.00	US-62	STP		CONSTRUCTION		$3,000,000	2002

MCCRACKEN	01-  310.01	-	SP		RIGHT OF WAY		$3,000,000	2002

MCCRACKEN	01-  310.01	-	SP		UTILITIES		$2,000,000	2004

MCCRACKEN	01- 1115.00	US-60	BRO		RIGHT OF WAY		$5,000,000	2001

MCCRACKEN	01- 1115.00	US-60	BRO		UTILITIES		$3,000,000	2003

MCCRACKEN	01- 1124.00	KY-998	BRX		RIGHT OF WAY		$500,000	2001

MCCRACKEN	01- 1124.00	KY-998	BRX		UTILITIES		$1,000,000	2001

MCCRACKEN	01- 1124.00	KY-998	BRX		CONSTRUCTION		$2,000,000	2002

MCCREARY	08-  262.01	US-27	SP		CONSTRUCTION		$3,500,000	2001

MCCREARY	08- 1012.00	CR-5236	BRZ		RIGHT OF WAY		$200,000	2001

MCCREARY	08- 1012.00	CR-5236	BRZ		UTILITIES		$150,000	2001

MCLEAN	02-    9.00	US-431	STP		RIGHT OF WAY		$600,000	2002

MCLEAN	02-    9.00	US-431	STP		UTILITIES		$400,000	2004

MCLEAN	02- 1049.00	KY-136	BRO		RIGHT OF WAY		$50,000	2002

MCLEAN	02- 1049.00	KY-136	BRO		UTILITIES		$50,000	2002

MCLEAN	02- 1049.00	KY-136	BRO		CONSTRUCTION		$250,000	2004

MEADE	04-   53.00	KY-313	SP		DESIGN		$1,800,000	2001

MEADE	04-   53.01	KY-313	STP		RIGHT OF WAY		$6,500,000	2003

MEADE	04- 2006.00	US-31W	SP		DESIGN		$30,000	2001

MEADE	04- 2006.00	US-31W	SP		CONSTRUCTION		$1,200,000	2003

MEADE	04- 5001.00	KY-230	SP		CONSTRUCTION		$325,000	2002

MENIFEE	10-  117.01	US-460	STP		RIGHT OF WAY		$2,000,000	2002

MENIFEE	10-  117.01	US-460	STP		UTILITIES		$1,500,000	2004

MENIFEE	10- 1054.00	KY-713	BRX		RIGHT OF WAY		$600,000	2001

MENIFEE	10- 1054.00	KY-713	BRX		UTILITIES		$75,000	2001

MENIFEE	10- 1054.00	KY-713	BRX		CONSTRUCTION		$360,000	2002

MENIFEE	10- 5008.00	KY-1274	SP		DESIGN		$100,000	2004

MERCER	07- 1075.00	KY-152	BRO		RIGHT OF WAY		$150,000	2001

MERCER	07- 1075.00	KY-152	BRO		UTILITIES		$75,000	2001

MERCER	07- 1089.00	KY-1988	BRX		RIGHT OF WAY		$50,000	2002

MERCER	07- 1089.00	KY-1988	BRX		UTILITIES		$30,000	2003

MERCER	07- 1089.00	KY-1988	BRX		CONSTRUCTION		$150,000	2004

METCALFE	03- 1050.00	KY-640	BRX		CONSTRUCTION		$350,000	2002

MONROE	03-  276.01	KY-163	SP		DESIGN		$800,000	2001

MONROE	03-  276.01	KY-163	STP		RIGHT OF WAY		$2,500,000	2003

MONROE	03- 7020.00	-	SP		RIGHT OF WAY		$1,500,000	2001

MONROE	03- 7020.00	-	SP		utilities		$500,000	2002

MONTGOMERY	07-   83.00	US-60	STP		CONSTRUCTION		$600,000	2001

MONTGOMERY	07-  124.00	US-460	SP		right of way		$500,000	2003

MONTGOMERY	07-  124.00	US-460	SP		utilities		$300,000	2003

MONTGOMERY	07-  317.00	KY-11	SP		right of way		$2,000,000	2002

MONTGOMERY	07-  317.00	KY-11	SP		UTILITIES		$1,500,000	2002

MONTGOMERY	07- 1079.00	KY-599	BRX		CONSTRUCTION		$350,000	2002

MONTGOMERY	07- 2000.00	I-64	IM		DESIGN		$250,000	2001

MONTGOMERY	07- 2000.00	I-64	IM		CONSTRUCTION		$10,000,000	2001

MONTGOMERY	07- 2000.01	I-64	IM		CONSTRUCTION		$7,000,000	2002

MORGAN	10-  130.00	US-460	SP		RIGHT OF WAY		$650,000	2002

MORGAN	10-  130.00	US-460	SP		UTILITIES		$120,000	2004

MORGAN	10-  291.00	KY-7	SP		CONSTRUCTION		$7,000,000	2001

MORGAN	10- 1037.00	US-460	BRO		CONSTRUCTION		$425,000	2002

MUHLENBERG	02-  313.00	KY-181	SP		DESIGN		$800,000	2002

MUHLENBERG	02- 1015.00	CR-1412	BRZ		CONSTRUCTION		$225,000	2001

MUHLENBERG	02- 2005.00	WK-9001	SP		CONSTRUCTION		$4,000,000	2001

MUHLENBERG	02- 2006.00	WK-9001	SP		CONSTRUCTION		$3,500,000	2002

MUHLENBERG	02- 5006.00	US-431	SP		RIGHT OF WAY		$20,000	2001

MUHLENBERG	02- 5006.00	US-431	SP		UTILITIES		$10,000	2001

MUHLENBERG	02- 5006.00	US-431	SP		CONSTRUCTION		$120,000	2002

NELSON	04-  184.00	US-62	STP		RIGHT OF WAY		$1,000,000	2002

NELSON	04-  184.00	US-62	STP		UTILITIES		$400,000	2003

NELSON	04-  191.00	BG-9002	NH		CONSTRUCTION		$590,000	2002

NELSON	04-  285.00	US-31E	SP		RIGHT OF WAY		$750,000	2002

NELSON	04-  285.00	US-31E	SP		UTILITIES		$500,000	2002

NELSON	04-  287.00	US-31E	SP		UTILITIES		$1,950,000	2001

NELSON	04-  287.00	US-31E	SP		CONSTRUCTION		$23,000,000	2002

NELSON	04-  295.10	KY-245	SP		UTILITIES		$200,000	2001

NELSON	04-  295.10	KY-245	SP		CONSTRUCTION		$1,000,000	2002

NELSON	04-  311.00	US-31E	STP		CONSTRUCTION		$3,000,000	2002

NELSON	04- 1049.00	KY-509	BRX		CONSTRUCTION		$400,000	2003

NELSON	04- 2004.00	BG-9002	NH		DESIGN		$60,000	2002

NELSON	04- 2004.00	BG-9002	NH		CONSTRUCTION		$5,250,000	2002

OHIO	02- 5003.00	WN-9007	SP		CONSTRUCTION		$82,300	2002

OLDHAM	05-  230.00	KY-393	STP		CONSTRUCTION		$4,000,000	2001

OLDHAM	05-  230.01	KY-393	STP		CONSTRUCTION		$6,300,000	2002

OLDHAM	05-  304.01	KY-22	STP		RIGHT OF WAY		$3,300,000	2001

OLDHAM	05-  304.01	KY-22	STP		UTILITIES		$1,600,000	2002

OLDHAM	05-  367.00	-	STP		UTILITIES		$3,000,000	2003

OLDHAM	05- 5005.00	KY-1793	SP		DESIGN		$75,000	2002

OWSLEY	10-  279.50	KY-30	SP		DESIGN		$500,000	2001

OWSLEY	10- 1034.00	KY-30	BRO		CONSTRUCTION		$2,800,000	2001

OWSLEY	10- 5003.00	KY-847	SP		CONSTRUCTION		$265,600	2001

OWSLEY	10- 5004.00	KY-28	SP		DESIGN		$180,000	2001

OWSLEY	10- 5004.00	KY-28	SP		RIGHT OF WAY		$25,000	2002

OWSLEY	10- 5004.00	KY-28	SP		CONSTRUCTION		$1,500,000	2003

PENDLETON	06-  276.00	US-27	STP		CONSTRUCTION		$4,500,000	2001

PENDLETON	06- 1042.00	CR-1117	BRZ		RIGHT OF WAY		$160,000	2001

PENDLETON	06- 1042.00	CR-1117	BRZ		UTILITIES		$100,000	2001

PENDLETON	06- 1042.00	CR-1117	BRZ		CONSTRUCTION		$1,000,000	2002

PERRY	10-  114.00	KY-7	STP		RIGHT OF WAY		$1,000,000	2001

PERRY	10-  114.00	KY-7	STP		UTILITIES		$750,000	2002

PERRY	10-  114.00	KY-7	STP		CONSTRUCTION		$13,100,000	2003

PERRY	10-  114.02	KY-7	STP		CONSTRUCTION		$6,000,000	2004

PERRY	10-  122.00	DB-9006	SP		DESIGN		$500,000	2003

PERRY	10-  269.01	KY-15	STP		CONSTRUCTION		$11,500,000	2002

PERRY	10-  269.02	KY-15	NH		CONSTRUCTION		$17,000,000	2001

PERRY	10- 1021.00	-	BRZ		RIGHT OF WAY		$696,000	2002

PERRY	10- 1021.00	-	BRZ		UTILITIES		$250,000	2002

PERRY	10- 5000.00	KY-476	SP		CONSTRUCTION		$307,600	2001

PERRY	10- 5002.00	KY-476	SP		CONSTRUCTION		$63,400	2001

PERRY	10- 5005.00	KY-7	SP		RIGHT OF WAY		$50,000	2001

PERRY	10- 5005.00	KY-7	SP		CONSTRUCTION		$1,750,000	2003

PERRY	10- 5006.00	KY-80	SP		DESIGN		$210,000	2002

PERRY	10- 5006.00	KY-80	SP		RIGHT OF WAY		$30,000	2003

PERRY	10- 5006.00	KY-80	SP		CONSTRUCTION		$1,750,000	2004

PIKE	12-  131.00	US-23	NH		DESIGN		$400,000	2001

PIKE	12-  131.00	US-23	NH		RIGHT OF WAY		$1,000,000	2003

PIKE	12-  131.00	US-23	NH		UTILITIES		$1,000,000	2004

PIKE	12-  131.01	US-23	NH		DESIGN		$400,000	2002

PIKE	12-  263.10	US-460	SP		CONSTRUCTION		$13,500,000	2002

PIKE	12-  263.11	US-460	SP		CONSTRUCTION		$10,000,000	2003

PIKE	12-  263.15	US-460	SP		RIGHT OF WAY		$4,000,000	2001

PIKE	12-  263.15	US-460	APD		UTILITIES		$2,000,000	2003

PIKE	12-  263.22	US-460	APD		DESIGN		$1,000,000	2001

PIKE	12-  263.22	US-460	APD		RIGHT OF WAY		$5,000,000	2003

PIKE	12-  263.24	US-460	APD		DESIGN		$1,000,000	2003

PIKE	12-  264.21	US-119	NH		CONSTRUCTION		$11,000,000	2002

PIKE	12-  264.22	US-119	NH		CONSTRUCTION		$4,000,000	2003

PIKE	12-  281.00	KY-194	SP		DESIGN		$200,000	2003

PIKE	12-  298.00	KY-199	SP		RIGHT OF WAY		$2,500,000	2002

PIKE	12-  298.00	KY-199	SP		UTILITIES		$300,000	2002

PIKE	12-  308.12	US-119	NH		CONSTRUCTION		$11,000,000	2001

PIKE	12-  308.21	US-119	APD		CONSTRUCTION		$11,000,000	2002

PIKE	12-  308.30	US-119	APD		CONSTRUCTION		$7,000,000	2001

PIKE	12-  308.31	US-119	APD		CONSTRUCTION		$13,000,000	2002

PIKE	12-  308.32	US-119	APD		CONSTRUCTION		$14,000,000	2003

PIKE	12-  308.33	US-119	STP		CONSTRUCTION		$20,000,000	2004

PIKE	12-  308.40	US-119	APD		CONSTRUCTION		$20,000,000	2004

PIKE	12- 1037.00	KY-1499	BRO		CONSTRUCTION		$700,000	2003

PIKE	12- 1042.00	KY-2061	BRX		CONSTRUCTION		$425,000	2002

PIKE	12- 1043.00	KY-3419	BRX		CONSTRUCTION		$350,000	2002

PIKE	12- 1050.00	CR-1559	BRZ		CONSTRUCTION		$300,000	2001

PIKE	12- 1051.00	CR-5116	BRZ		RIGHT OF WAY		$50,000	2001

PIKE	12- 1051.00	CR-5116	BRZ		UTILITIES		$100,000	2001

PIKE	12- 1057.00	KY-292	BRO		RIGHT OF WAY		$200,000	2002

PIKE	12- 1057.00	KY-292	BRO		UTILITIES		$300,000	2002

PIKE	12- 1057.00	KY-292	BRO		CONSTRUCTION		$1,400,000	2004

PIKE	12- 1062.00	KY-199	BRX		CONSTRUCTION		$375,000	2002

PIKE	12- 5005.00	US-23	SP		DESIGN		$250,000	2001

PIKE	12- 5005.00	US-23	SP		RIGHT OF WAY		$80,000	2002

PIKE	12- 5005.00	US-23	SP		CONSTRUCTION		$2,500,000	2003

PIKE	12- 5010.00	KY-1426	SP		DESIGN		$300,000	2001

POWELL	10-  118.01	KY-213	STP		UTILITIES		$750,000	2001

POWELL	10-  118.01	KY-213	STP		CONSTRUCTION		$1,720,000	2002

POWELL	10- 1055.00	KY-1639	BRX		CONSTRUCTION		$363,000	2002

PULASKI	08-   55.10	US-27	NH		UTILITIES		$3,000,000	2001

PULASKI	08-   55.10	US-27	NH		CONSTRUCTION		$10,000,000	2002

PULASKI	08-   55.11	US-27	NH		CONSTRUCTION		$10,000,000	2003

PULASKI	08-  138.03	US-27	BRO		CONSTRUCTION		$9,000,000	2001

PULASKI	08-  259.01	-	STP		RIGHT OF WAY		$5,500,000	2001

PULASKI	08-  259.01	-	STP		UTILITIES		$2,500,000	2003

PULASKI	08-  268.01	-	SP		CONSTRUCTION		$2,500,000	2001

PULASKI	08-  270.00	KY-1247	SP		RIGHT OF WAY		$3,750,000	2002

PULASKI	08-  270.00	KY-1247	SP		UTILITIES		$970,000	2004

PULASKI	08- 1009.01	KY-90	BRO		CONSTRUCTION		$5,000,000	2001

PULASKI	08- 1009.02	KY-90	BRO		CONSTRUCTION		$12,000,000	2002

PULASKI	08- 1009.03	KY-90	BRO		CONSTRUCTION		$13,000,000	2003

PULASKI	08- 5003.00	US-27	SP		DESIGN		$70,000	2001

PULASKI	08- 5003.00	US-27	SP		RIGHT OF WAY		$200,000	2002

PULASKI	08- 5003.00	US-27	SP		UTILITIES		$75,000	2002

PULASKI	08- 5003.00	US-27	SP		CONSTRUCTION		$1,600,000	2003

PULASKI	08- 5004.00	CU-9008	SP		DESIGN		$50,000	2001

PULASKI	08- 5004.00	CU-9008	SP		RIGHT OF WAY		$20,000	2002

PULASKI	08- 5004.00	CU-9008	SP		CONSTRUCTION		$2,350,000	2004

ROBERTSON	06-  121.00	KY-165	SP		RIGHT OF WAY		$500,000	2001

ROBERTSON	06-  121.00	KY-165	SP		UTILITIES		$300,000	2001

ROBERTSON	06-  348.00	CR-1302	BRZ		RIGHT OF WAY		$35,000	2001

ROBERTSON	06-  348.00	CR-1302	BRZ		UTILITIES		$30,000	2001

ROCKCASTLE	08-    4.00	I-75	IM		CONSTRUCTION		$4,000,000	2002

ROCKCASTLE	08-    4.01	I-75	NH		CONSTRUCTION		$10,000,000	2002

ROCKCASTLE	08-  163.10	US-150	STP		DESIGN		$1,000,000	2002

ROCKCASTLE	08-  163.10	US-150	STP		RIGHT OF WAY		$3,000,000	2004

ROWAN	09-  142.00	KY-32	SP		CONSTRUCTION		$2,500,000	2001

ROWAN	09-  156.01	KY-519	STP		RIGHT OF WAY		$2,000,000	2001

ROWAN	09-  156.01	KY-519	STP		UTILITIES		$1,500,000	2002

ROWAN	09-  156.01	KY-519	STP		CONSTRUCTION		$12,500,000	2004

ROWAN	09-  300.00	I-64	STP		DESIGN		$280,000	2001

ROWAN	09-  300.00	I-64	STP		CONSTRUCTION		$7,000,000	2001

ROWAN	09-  301.00	-	STP		RIGHT OF WAY		$1,000,000	2001

ROWAN	09-  301.00	-	STP		UTILITIES		$1,000,000	2001

ROWAN	09-  301.00	-	STP		CONSTRUCTION		$4,400,000	2004

ROWAN	09- 1026.00	KY-32	BRO		CONSTRUCTION		$500,000	2002

ROWAN	09- 1040.00	CR-1222	BRZ		CONSTRUCTION		$1,000,000	2004

ROWAN	09- 5007.00	I-64	SP		DESIGN		$60,000	2004

ROWAN	09- 7010.00	-	SP		CONSTRUCTION		$1,100,000	2001

rowan	09- 7030.00	ky-519	sp		right of way		$100,000	2002

rowan	09- 7030.00	ky-519	sp		utilities		$100,000	2002

rowan	09- 7030.00	ky-519	sp		construction		$3,000,000	2004

RUSSELL	08-   54.01	US-127	SP		DESIGN		$300,000	2001

RUSSELL	08-   54.01	US-127	STP		RIGHT OF WAY		$5,500,000	2003

RUSSELL	08- 5007.00	US-127	SP		DESIGN		$35,000	2004

SCOTT	06-   72.21	I-75	NH		UTILITIES		$500,000	2001

SCOTT	07-   86.00	US-460	STP		UTILITIES		$700,000	2001

SCOTT	07-   86.00	US-460	STP		CONSTRUCTION		$5,000,000	2002

SCOTT	07-  102.01	-	STP		RIGHT OF WAY		$6,000,000	2004

SCOTT	07-  209.20	-	SP		CONSTRUCTION		$3,675,000	2001

SCOTT	07-  212.00	US-460	SP		DESIGN		$300,000	2001

SCOTT	07-  212.00	US-460	STP		RIGHT OF WAY		$750,000	2003

SCOTT	07-  298.00	US-62	SP		UTILITIES		$750,000	2001

SCOTT	07-  298.00	US-62	STP		CONSTRUCTION		$9,000,000	2002

SCOTT	07- 1042.00	CR-1218	BRZ		CONSTRUCTION		$500,000	2001

SCOTT	07- 1076.00	KY-32	BRO		UTILITIES		$75,000	2001

SCOTT	07- 1076.00	KY-32	BRO		CONSTRUCTION		$200,000	2002

SCOTT	07- 5000.00	KY-620	SP		CONSTRUCTION		$342,000	2001

SHELBY	05-  172.00	KY-395	STP		RIGHT OF WAY		$4,000,000	2002

SHELBY	05-  172.00	KY-395	STP		UTILITIES		$800,000	2003

SHELBY	05-  326.01	-	SP		RIGHT OF WAY		$5,000,000	2002

SHELBY	05-  326.01	-	SP		UTILITIES		$2,000,000	2003

SHELBY	05-  326.01	-	SP		CONSTRUCTION		$18,000,000	2004

SHELBY	05- 1021.00	US-60	BRO		RIGHT OF WAY		$50,000	2002

SHELBY	05- 1021.00	US-60	BRO		UTILITIES		$50,000	2002

SHELBY	05- 1021.00	US-60	BRO		CONSTRUCTION		$200,000	2004

SHELBY	05- 2006.00	I-64	IM		DESIGN		$150,000	2002

SHELBY	05- 2011.00	KY-53	SP		CONSTRUCTION		$4,000,000	2001

SHELBY	05- 2012.00	US-60	SP		CONSTRUCTION		$100,000	2001

SIMPSON	03-    8.00	US-31W	STP		RIGHT OF WAY		$5,500,000	2001

SIMPSON	03-    8.00	US-31W	STP		UTILITIES		$2,500,000	2001

SIMPSON	03-  197.00	KY-100	SP		CONSTRUCTION		$1,000,000	2001

SIMPSON	03- 1052.00	KY-73	BRO		RIGHT OF WAY		$75,000	2002

SIMPSON	03- 1052.00	KY-73	BRO		UTILITIES		$50,000	2002

SIMPSON	03- 1052.00	KY-73	BRO		CONSTRUCTION		$300,000	2004

SPENCER	05-  307.00	KY-2450	SP		CONSTRUCTION		$2,500,000	2001

SPENCER	05-  347.00	KY-44	STP		DESIGN		$1,000,000	2003

SPENCER	05- 5001.00	KY-44	SP		CONSTRUCTION		$250,000	2002

SPENCER	05- 5006.00	KY-55	SP		DESIGN		$45,000	2003

TAYLOR	04-  114.00	KY-210	SP		DESIGN		$350,000	2004

TAYLOR	04- 1037.00	CR-1210	BRZ		CONSTRUCTION		$200,000	2002

TAYLOR	04- 1053.00	KY-70	BRO		RIGHT OF WAY		$50,000	2002

TAYLOR	04- 1053.00	KY-70	BRO		UTILITIES		$50,000	2002

TAYLOR	04- 1053.00	KY-70	BRO		CONSTRUCTION		$500,000	2004

TAYLOR	04- 5000.00	US-68	SP		CONSTRUCTION		$550,000	2001

TODD	03- 2003.00	US-79	SP		CONSTRUCTION		$3,000,000	2002

TODD	03- 2004.00	KY-346	SP		CONSTRUCTION		$1,400,000	2001

TRIGG	01-  180.51	US-68	STP		RIGHT OF WAY		$4,900,000	2001

TRIGG	01-  180.51	US-68	STP		UTILITIES		$7,745,000	2002

TRIGG	01-  180.51	US-68	STP		CONSTRUCTION		$8,000,000	2004

TRIGG	01-  180.52	US-68	SP		RIGHT OF WAY		$50,000	2001

TRIGG	01-  180.52	US-68	SP		UTILITIES		$1,250,000	2001

TRIGG	01-  180.52	US-68	SP		CONSTRUCTION		$14,000,000	2003

TRIGG	01-  180.53	US-68	SP		RIGHT OF WAY		$50,000	2001

TRIGG	01-  180.53	US-68	SP		UTILITIES		$500,000	2001

TRIGG	01-  180.53	US-68	SP		CONSTRUCTION		$10,500,000	2003

TRIGG	01-  180.60	US-68	BRO		UTILITIES		$150,000	2001

TRIGG	01-  180.60	US-68	BRO		CONSTRUCTION		$8,000,000	2003

TRIGG	01-  180.61	US-68	STP		CONSTRUCTION		$11,000,000	2004

TRIGG	01- 1120.00	KY-139	BRO		RIGHT OF WAY		$250,000	2001

TRIGG	01- 1120.00	KY-139	BRO		UTILITIES		$260,000	2001

TRIGG	01- 1120.00	KY-139	BRO		CONSTRUCTION		$1,780,000	2003

TRIGG	01- 1131.00	KY-272	BRX		RIGHT OF WAY		$300,000	2002

TRIGG	01- 1131.00	KY-272	BRX		UTILITIES		$300,000	2002

TRIMBLE	05- 5003.00	US-42	SP		DESIGN		$65,000	2001

TRIMBLE	05- 5003.00	US-42	SP		CONSTRUCTION		$500,000	2002

UNION	02-   79.20	US-60	SP		DESIGN		$1,800,000	2004

UNION	02-  102.00	KY-56	STP		CONSTRUCTION		$2,500,000	2002

UNION	02-  122.01	US-60	STP		RIGHT OF WAY		$1,500,000	2001

UNION	02-  122.01	US-60	STP		UTILITIES		$1,000,000	2002

UNION	02-  122.01	US-60	STP		CONSTRUCTION		$15,000,000	2003

UNION	02-  123.01	US-60	STP		RIGHT OF WAY		$1,000,000	2001

UNION	02-  123.01	US-60	STP		UTILITIES		$750,000	2003

UNION	02-  123.01	US-60	STP		CONSTRUCTION		$10,500,000	2004

UNION	02-  294.01	US-60	STP		CONSTRUCTION		$4,750,000	2001

UNION	02- 1048.00	KY-948	BRX		CONSTRUCTION		$130,000	2002

UNION	02- 2023.00	KY-109	SP		CONSTRUCTION		$1,210,000	2001

WARREN	03-    5.00	I-65	IM		CONSTRUCTION		$12,000,000	2004

WARREN	03-    6.00	I-65	NH		CONSTRUCTION		$5,000,000	2004

WARREN	03-    6.01	I-65	IM		CONSTRUCTION		$4,000,000	2004

WARREN	03-   11.00	I-65	STP		CONSTRUCTION		$15,000,000	2004

WARREN	03-   11.01	I-65	SP		CONSTRUCTION		$14,000,000	2004

WARREN	03-   53.00	-	NH		CONSTRUCTION		$7,000,000	2002

WARREN	03-   53.01	-	NH		CONSTRUCTION		$10,000,000	2003

WARREN	03-  146.31	US-231	STP		CONSTRUCTION		$5,000,000	2001

WARREN	03-  252.10	KY-234	STP		CONSTRUCTION		$6,000,000	2001

WARREN	03-  290.01	KY-880	SP		RIGHT OF WAY		$4,500,000	2001

WARREN	03-  290.01	KY-880	SP		UTILITIES		$2,500,000	2003

WARREN	03-  310.00	-	SP		UTILITIES		$750,000	2002

WARREN	03-  310.00	-	SP		CONSTRUCTION		$3,200,000	2004

WARREN	03-  312.00	US-31W	STP		RIGHT OF WAY		$2,500,000	2001

WARREN	03-  312.00	US-31W	STP		UTILITIES		$2,000,000	2003

WARREN	03-  316.00	KY-2158	SP		RIGHT OF WAY		$2,000,000	2001

WARREN	03-  316.00	KY-2158	SP		UTILITIES		$2,500,000	2003

WARREN	03-  317.00	US-31W	STP		DESIGN		$500,000	2003

WASHINGTON	04-  103.05	US-150	STP		CONSTRUCTION		$4,200,000	2001

WASHINGTON	04-  284.01	KY-555	STP		UTILITIES		$1,000,000	2001

WASHINGTON	04-  284.01	KY-555	STP		CONSTRUCTION		$19,600,000	2003

WASHINGTON	04-  307.00	US-150	STP		DESIGN		$500,000	2001

WASHINGTON	04-  307.00	US-150	STP		RIGHT OF WAY		$2,000,000	2003

WEBSTER	02-  128.00	US-41A	SP		DESIGN		$250,000	2003

WEBSTER	02- 5007.00	PE-9004	SP		CONSTRUCTION		$650,000	2001

WHITLEY	11-   14.00	I-75	NH		DESIGN		$3,000,000	2001

WHITLEY	11-   14.01	I-75	IM		DESIGN		$3,000,000	2001

WHITLEY	11-  120.00	US-25W	SP		UTILITIES		$450,000	2001

WHITLEY	11-  120.00	US-25W	SP		CONSTRUCTION		$4,000,000	2002

WHITLEY	08-  261.10	KY-92	SP		RIGHT OF WAY		$3,000,000	2001

WHITLEY	08-  261.10	KY-92	SP		UTILITIES		$2,000,000	2003

WHITLEY	11- 1042.00	KY-628	BRX		UTILITIES		$25,000	2001

WHITLEY	11- 1042.00	KY-628	BRX		CONSTRUCTION		$300,000	2002

WHITLEY	11- 1048.00	KY-779	BRX		RIGHT OF WAY		$40,000	2002

WHITLEY	11- 1048.00	KY-779	BRX		UTILITIES		$60,000	2002

WHITLEY	11- 5001.00	US-25W	SP		CONSTRUCTION		$125,000	2002

WHITLEY	11- 5002.00	US-25W	SP		RIGHT OF WAY		$30,000	2001

WHITLEY	11- 5002.00	US-25W	SP		UTILITIES		$20,000	2001

WHITLEY	11- 5002.00	US-25W	SP		CONSTRUCTION		$1,500,000	2002

WHITLEY	11- 5007.00	US-25W	SP		DESIGN		$50,000	2004

WOLFE	10-   11.00	KY-15	SP		DESIGN		$2,000,000	2003

WOLFE	10-  126.10	KY-9009	SP		DESIGN		$600,000	2001

WOLFE	10-  126.10	KY-9009	NH		RIGHT OF WAY		$2,000,000	2003

WOLFE	10-  126.20	KY-9009	SP		DESIGN		$600,000	2003

WOODFORD	07-  347.00	-	SP		CONSTRUCTION		$7,948,000	2001

WOODFORD	07- 5005.00	KY-1964	SP		DESIGN		$80,000	2002

WOODFORD	07- 5005.00	KY-1964	SP		CONSTRUCTION		$750,000	2003

ZVARIOUS	99-   24.00	I-64	IM		CONSTRUCTION		$3,500,000	2002

ZVARIOUS	99-   41.00	I-24	IM		CONSTRUCTION		$2,500,000	2002

ZVARIOUS	99-   42.00	-	IM		CONSTRUCTION		$3,500,000	2003

ZVARIOUS	99-   86.05	-	SP		CONSTRUCTION		$35,000,000	2001

ZVARIOUS	99-   86.06	-	SP		CONSTRUCTION		$35,000,000	2002

ZVARIOUS	99-   86.07	-	SP		CONSTRUCTION		$35,000,000	2003

ZVARIOUS	99-   86.08	-	SP		CONSTRUCTION		$35,000,000	2004

ZVARIOUS	99-  121.00	-	NH		CONSTRUCTION		$1,000,000	2002

ZVARIOUS	99-  124.00	-	BRZ		CONSTRUCTION		$875,000	2001

ZVARIOUS	99-  195.03	-	TE		CONSTRUCTION		$12,700,000	2001

ZVARIOUS	99-  195.04	-	TE		CONSTRUCTION		$12,700,000	2002

ZVARIOUS	99-  195.05	-	TE		CONSTRUCTION		$12,700,000	2003

ZVARIOUS	99-  195.06	-	TE		CONSTRUCTION		$12,700,000	2004

ZVARIOUS	99-  206.10	-	SAF		CONSTRUCTION		$5,000,000	2001

ZVARIOUS	99-  206.20	-	SAF		CONSTRUCTION		$5,000,000	2002

ZVARIOUS	99-  207.00	-	NH		CONSTRUCTION		$2,000,000	2003

ZVARIOUS	99-  208.00	-	NH		CONSTRUCTION		$1,000,000	2004

ZVARIOUS	99-  209.00	-	SP		CONSTRUCTION		$5,000,000	2003

ZVARIOUS	99-  212.05	I-75	SP		CONSTRUCTION		$200,000	2001

ZVARIOUS	99-  212.06	I-75	SP		CONSTRUCTION		$200,000	2002

ZVARIOUS	99-  212.07	I-75	SP		CONSTRUCTION		$200,000	2003

ZVARIOUS	99-  212.08	I-75	SP		CONSTRUCTION		$200,000	2004

ZVARIOUS	99-  219.01	-	CM		CONSTRUCTION		$4,200,000	2001

ZVARIOUS	99-  219.02	-	CM		CONSTRUCTION		$6,200,000	2002

ZVARIOUS	99-  219.03	-	CM		CONSTRUCTION		$4,300,000	2003

ZVARIOUS	99-  219.04	-	CM		CONSTRUCTION		$4,400,000	2004

ZVARIOUS	99-  228.00	-	BRZ		CONSTRUCTION		$875,000	2002

ZVARIOUS	99-  233.00	-	BRO		CONSTRUCTION		$550,000	2001

ZVARIOUS	99-  234.00	-	BRO		CONSTRUCTION		$775,000	2002

ZVARIOUS	99-  235.40	-	SP		CONSTRUCTION		$300,000	2001

ZVARIOUS	99-  235.50	-	SP		CONSTRUCTION		$300,000	2002

ZVARIOUS	99-  235.60	-	SP		CONSTRUCTION		$300,000	2003

ZVARIOUS	99-  235.70	-	SP		CONSTRUCTION		$300,000	2004

ZVARIOUS	99-  242.00	-	STP		CONSTRUCTION		$2,000,000	2001

ZVARIOUS	99-  243.00	-	STP		CONSTRUCTION		$750,000	2002

ZVARIOUS	99-  243.01	-	STP		CONSTRUCTION		$2,000,000	2003

ZVARIOUS	99-  243.02	-	STP		CONSTRUCTION		$500,000	2004

ZVARIOUS	99-  246.00	-	NH		CONSTRUCTION		$1,500,000	2001

ZVARIOUS	99-  252.00	-	SP		CONSTRUCTION		$1,500,000	2001

ZVARIOUS	99-  253.00	-	SP		CONSTRUCTION		$1,500,000	2002

ZVARIOUS	99-  253.01	-	SP		CONSTRUCTION		$1,500,000	2003

ZVARIOUS	99-  253.02	-	SP		CONSTRUCTION		$1,500,000	2004

ZVARIOUS	99-  258.00	-	SP		CONSTRUCTION		$500,000	2001

ZVARIOUS	99-  259.01	-	SP		CONSTRUCTION		$500,000	2003

ZVARIOUS	99-  268.00	-	BRO		CONSTRUCTION		$1,500,000	2001

ZVARIOUS	99-  269.00	-	BRO		CONSTRUCTION		$1,500,000	2002

ZVARIOUS	99-  275.00	-	SAF		CONSTRUCTION		$2,000,000	2001

ZVARIOUS	99-  276.00	-	SAF		CONSTRUCTION		$2,000,000	2002

ZVARIOUS	99-  277.00	-	SP		CONSTRUCTION		$5,000,000	2001

ZVARIOUS	99-  278.00	-	SP		CONSTRUCTION		$9,000,000	2002

ZVARIOUS	99-  278.10	-	SP		CONSTRUCTION		$5,000,000	2004

ZVARIOUS	99-  282.00	-	SP		DESIGN		$500,000	2001

ZVARIOUS	99-  283.00	-	SP		DESIGN		$500,000	2002

ZVARIOUS	99-  287.00	-	SP		DESIGN		$300,000	2001

ZVARIOUS	99-  288.00	-	SP		DESIGN		$300,000	2002

ZVARIOUS	99-  290.00	-	STP		CONSTRUCTION		$300,000	2001

ZVARIOUS	99-  300.00	-	IM		CONSTRUCTION		$4,000,000	2001

ZVARIOUS	99-  301.00	-	IM		CONSTRUCTION		$18,000,000	2002

ZVARIOUS	99-  302.01	-	STP		DESIGN		$100,000	2001

ZVARIOUS	99-  302.01	-	STP		CONSTRUCTION		$1,000,000	2002

ZVARIOUS	99-  302.02	-	STP		DESIGN		$50,000	2003

ZVARIOUS	99-  302.02	-	STP		CONSTRUCTION		$500,000	2003

ZVARIOUS	99-  319.00	-	SP		CONSTRUCTION		$2,000,000	2001

ZVARIOUS	99-  320.00	-	SP		CONSTRUCTION		$2,000,000	2002

ZVARIOUS	99-  324.00	-	BRO		CONSTRUCTION		$550,000	2003

ZVARIOUS	99-  325.00	-	BRO		CONSTRUCTION		$500,000	2004

ZVARIOUS	99-  326.00	-	BRO		CONSTRUCTION		$1,500,000	2003

ZVARIOUS	99-  327.00	-	BRO		CONSTRUCTION		$1,500,000	2004

ZVARIOUS	99-  330.00	-	FH		CONSTRUCTION		$300,000	2001

ZVARIOUS	99-  331.00	-	FH		CONSTRUCTION		$300,000	2002

ZVARIOUS	99-  332.00	-	FH		CONSTRUCTION		$300,000	2003

ZVARIOUS	99-  333.00	-	FH		CONSTRUCTION		$300,000	2004

ZVARIOUS	99-  334.00	-	SP		CONSTRUCTION		$2,000,000	2003

ZVARIOUS	99-  335.00	-	SP		CONSTRUCTION		$2,000,000	2004

ZVARIOUS	99-  336.00	-	IM		CONSTRUCTION		$9,000,000	2003

ZVARIOUS	99-  337.00	-	IM		CONSTRUCTION		$15,000,000	2004

ZVARIOUS	99-  338.00	-	SP		DESIGN		$500,000	2003

ZVARIOUS	99-  339.00	-	SP		DESIGN		$500,000	2004

ZVARIOUS	99-  340.00	-	SP		DESIGN		$300,000	2003

ZVARIOUS	99-  341.00	-	SP		DESIGN		$300,000	2004

ZVARIOUS	99-  342.00	-	BRO		DESIGN		$1,000,000	2002

ZVARIOUS	99-  343.00	-	BRO		DESIGN		$1,200,000	2003

ZVARIOUS	99-  344.00	-	BRO		DESIGN		$2,000,000	2004

ZVARIOUS	99-  345.00	-	BRZ		CONSTRUCTION		$875,000	2003

ZVARIOUS	99-  346.00	-	BRZ		CONSTRUCTION		$875,000	2004

ZVARIOUS	99-  347.00	-	BRZ		DESIGN		$400,000	2002

ZVARIOUS	99-  348.00	-	BRZ		DESIGN		$500,000	2003

ZVARIOUS	99-  349.00	-	BRZ		DESIGN		$500,000	2004

ZVARIOUS	99-  350.00	-	NH		DESIGN		$2,000,000	2003

ZVARIOUS	99-  351.00	-	SAF		construction		$2,000,000	2003

ZVARIOUS	99-  352.00	-	SAF		CONSTRUCTION		$2,000,000	2004

ZVARIOUS	99-  353.00	-	SAF		CONSTRUCTION		$7,000,000	2003

ZVARIOUS	99-  354.00	-	SAF		CONSTRUCTION		$7,000,000	2004

ZVARIOUS	99-  355.00	-	SAF		CONSTRUCTION		$2,000,000	2003

ZVARIOUS	99-  356.00	-	SAF		CONSTRUCTION		$2,000,000	2004

ZVARIOUS	99-  357.02	-	SP		DESIGN		$200,000	2001

ZVARIOUS	99-  357.03	-	SP		DESIGN		$200,000	2002

ZVARIOUS	99-  357.04	-	SP		DESIGN		$200,000	2003

ZVARIOUS	99-  357.05	-	SP		DESIGN		$200,000	2004

ZVARIOUS	99-  360.00	-	BRO		DESIGN		$1,500,000	2001

ZVARIOUS	99- 1051.00	-	SP		CONSTRUCTION		$450,000	2001

ZVARIOUS	99- 1052.00	-	SP		CONSTRUCTION		$450,000	2002

ZVARIOUS	99- 1060.00	-	BRX		CONSTRUCTION		$250,000	2001

ZVARIOUS	99- 1061.00	-	BRX		CONSTRUCTION		$250,000	2002

ZVARIOUS	99- 1062.00	-	BRX		CONSTRUCTION		$250,000	2003

ZVARIOUS	99- 1063.00	-	BRX		CONSTRUCTION		$250,000	2004

ZVARIOUS	99- 1064.00	-	SP		CONSTRUCTION		$450,000	2003

ZVARIOUS	99- 1065.00	-	SP		CONSTRUCTION		$450,000	2004

ZVARIOUS	99- 1066.00	-	BRX		DESIGN		$500,000	2003

ZVARIOUS	99- 1067.00	-	BRX		DESIGN		$1,000,000	2004

ZVARIOUS	99- 1068.00	-	BRX		CONSTRUCTION		$4,000,000	2004

ZVARIOUS	99- 1069.00	-	BRZ		CONSTRUCTION		$3,700,000	2004

ZVARIOUS	99- 5002.00	-	SP		CONSTRUCTION		$1,000,000	2001

ZVARIOUS	99- 5003.00	-	SP		CONSTRUCTION		$1,000,000	2002

ZVARIOUS	99- 5004.00	-	SP		CONSTRUCTION		$1,000,000	2003

ZVARIOUS	99- 5006.00	-	SP		CONSTRUCTION		$1,000,000	2004